SAP S/4HANA

System Conversion from ECC

End-to-End Procedure: Pre-Conversion · Conversion · Post-Conversion

| Document Type | Technical Conversion & Migration Guide |
| --- | --- |
| Conversion Path | SAP ECC 6.0 (EHP7/EHP8) → SAP S/4HANA 2023 |
| Approach | Brownfield (System Conversion) – In-Place |
| Database Migration | AnyDB → SAP HANA 2.0 SPS07 (DMO with SUM) |
| Tool | Software Update Manager (SUM 2.0 SP20+) with DMO |
| SAP Notes | 2399707, 2533933, 2502552, 2580229, 2281700 |
| OS | SLES 15 SP4 / RHEL 8.6 for SAP |
| Prepared By | M2 Partnering Solutions |
| Date | March 2026 |
| Version | 1.0 |

# 1. Overview & Conversion Approach

This document provides the complete end-to-end procedure for converting an SAP ECC 6.0 system to SAP S/4HANA 2023 using the Brownfield (System Conversion) approach via the Software Update Manager (SUM) with Database Migration Option (DMO). This is the standard SAP-supported in-place conversion path that preserves existing data, customizations, and business processes while migrating the underlying database to SAP HANA simultaneously.

## 1.1  Conversion Approaches Comparison

| Criterion | Brownfield (This Guide) | Greenfield (New Implementation) | Bluefield (Selective) |
| --- | --- | --- | --- |
| Approach | System Conversion (in-place) | New system, clean start | Hybrid – selective data migration |
| Existing Data | Fully preserved | Not migrated | Selectively migrated |
| Custom Code | Must be adapted (ATC/SCI) | Re-implemented | Selectively re-implemented |
| Duration | 4–12 weeks (system size) | 6–18 months | 3–9 months |
| Risk Level | Medium | High (process change) | Medium-High |
| Business Value | Fast path to S/4HANA | Full process transformation | Balance of speed & cleanliness |
| Best For | Large existing ECC landscapes | New implementations | Process-driven transformation |

## 1.2  Conversion Phases Overview

| Phase | Name | Key Activities | Duration (Typical) |
| --- | --- | --- | --- |
| Phase 1 | Discovery & Assessment | Readiness checks, custom code analysis, sizing | 2–4 weeks |
| Phase 2 | Pre-Conversion Preparation | System cleanup, OSS notes, basis preparation | 3–6 weeks |
| Phase 3 | Sandbox Conversion | SUM DMO trial run, process validation | 1–2 weeks |
| Phase 4 | Development Conversion | ABAP adaptation, functional testing | 2–4 weeks |
| Phase 5 | Quality Conversion | Full regression, UAT, integration testing | 2–4 weeks |
| Phase 6 | Production Conversion | Downtime window, go-live, hypercare | 1–3 days (downtime) + 2–4 wks |
| Phase 7 | Post-Conversion | Optimization, cleanup, monitoring, training | 4–8 weeks |

📌 NOTE: The entire conversion should be performed first on Sandbox, then Dev, then QA, and finally Production. Never attempt a production conversion without at least two successful test conversions.

# 2. Phase 1: Discovery & Assessment

## 2.1  SAP Readiness Check (Mandatory)

The SAP Readiness Check is the first mandatory step. It provides an automated analysis of your ECC system's readiness for S/4HANA conversion including custom code impact, simplification items, and add-on compatibility.

🔑 KEY STEP: Execute SAP Readiness Check BEFORE any technical preparation. Results drive the entire project scope and timeline.

- Log into SAP Launchpad (https://launchpad.support.sap.com) and navigate to SAP Readiness Check 2.0

- Download and install the Readiness Check data collection report (SAP Note 2913617)

- Execute transaction /SDF/RC_STARTING in the ECC system

- Upload the collected data to the SAP Readiness Check cloud service

- Review the generated report covering: Simplification Items, Custom Code Analysis, Add-On / Business Functions, SAP Fiori Readiness, License Requirements

## 2.2  System Landscape Assessment

| Assessment Area | Tool / Transaction | Purpose |
| --- | --- | --- |
| ECC System Details | SM51, SM66, SY-SYSID | System ID, release, kernel version, DB type |
| Business Functions Active | SFW5 | Identify active BFs – some are mandatory in S/4HANA |
| Add-On / Industry Solutions | SAINT, SPAM | Check installed add-ons for S/4HANA compatibility |
| Custom Code Volume | SE16N – TADIR / TRDIR | Count custom objects: reports, programs, FMs, BAdIs |
| Database Size | DB02, DBACOCKPIT | Total size, largest tables – impacts SUM DMO timing |
| Number of Users | SU01, SM04 | Active dialog users for sizing & license review |
| Unicode Status | SM30 → SAPUNICOD / SE16N | Must be Unicode before conversion |
| Background Jobs | SM37 | Identify jobs to suspend during downtime window |
| Open Items & Interfaces | Business process review | Open documents, interface inventory, RFC connections |

## 2.3  Custom Code Analysis with ABAP Test Cockpit (ATC)

All custom ABAP code must be analyzed and remediated before conversion. S/4HANA has many syntax obsoletions and removed APIs.

- Install and configure ABAP Test Cockpit – transaction ATC

- Download the S/4HANA Simplification Check package (SAP Note 2190459)

- Create an ATC check variant including: S4HANA_READINESS, CODE_INSPECTOR, SYNTAX_CHECK_S4HANA

- Execute ATC on ALL custom code objects (Z* and Y* namespace)

- Export findings to Excel – categorize as: Blocker, High, Medium, Low

- Assign remediation owners per functional area or development team

⚠ WARNING: All BLOCKER findings must be resolved before starting the SUM DMO conversion. High-priority findings should be resolved before QA conversion.

## 2.4  Simplification Items Review

Simplification Items are SAP-delivered changes in S/4HANA that replace, restructure, or remove existing ECC functionality. These are documented in the Simplification Item Catalog.

- Access Simplification Item Catalog: https://help.sap.com/viewer/product/SAP_S4HANA_ON-PREMISE

- Review all items flagged in the SAP Readiness Check report

- Key affected areas in most ECC systems:

  - FI: New Asset Accounting (FI-AA), ACDOCA universal journal, Document Splitting

  - CO: Controlling integration with ACDOCA (cost elements now G/L accounts)

  - MM/SD: Business Partner replaces Vendor/Customer master (BP mandatory)

  - PP: Manufacturing execution changes, Kanban simplification

  - PM/CS: S/4HANA Plant Maintenance restructuring

- Engage functional leads to assess impact per simplification item

## 2.5  Infrastructure & Sizing Assessment

| Sizing Dimension | Guideline | Notes |
| --- | --- | --- |
| HANA Memory | ECC DB size × 0.5 (after compression) | SAP HANA typically compresses 5:1 vs AnyDB; use SAP Sizing Tool |
| HANA CPU | Min 8 vCPU; prod typically 32–208 vCPU | Based on concurrent users + throughput |
| HANA Disk – Data | 3× HANA Memory (fast SSD / pd-extreme) | IOPS-critical; stripe across multiple disks |
| HANA Disk – Log | 0.5× HANA Memory (ultra-low latency) | Dedicated high-IOPS disk; affects write performance |
| HANA Disk – Shared | 1× HANA Memory (NFS / shared) | Used for binaries, backups, traces |
| App Server (ASCS/PAS) | Scale as existing ECC app servers | S/4HANA app server footprint similar to ECC |
| SUM Server (during DMO) | +50% CPU / +100 GB RAM / 500 GB temp space | SUM needs dedicated resources during conversion |
| Downtime Window | Estimate: 1–5 hours per 100 GB of DB | Varies by hardware; benchmark on sandbox first |

# 3. Phase 2: Pre-Conversion Preparation Tasks

Pre-conversion preparation is the most critical and time-consuming phase. Quality of preparation directly determines conversion success. All tasks below must be completed on the SOURCE ECC system before starting SUM DMO.

## 3.1  SAP Basis Pre-Conversion Tasks

### 3.1.1  System & Kernel Preparation

| # | Task | Transaction / Tool | Status |
| --- | --- | --- | --- |
| 1 | Upgrade SAP Kernel to latest patch for current ECC release | SPAM / OS-level |  |
| 2 | Apply all mandatory OSS Notes listed in SAP Note 2399707 (SUM prerequisite) | SNOTE |  |
| 3 | Apply SAP Note 2533933 (Conversion pre-checks) | SNOTE |  |
| 4 | Upgrade SPAM/SAINT to latest version | SPAM |  |
| 5 | Verify Unicode system (mandatory for S/4HANA conversion) | SM30 → SAPUNICOD |  |
| 6 | Check active RFC destinations – deactivate non-critical ones | SM59 |  |
| 7 | Disable all background jobs (set to 'Released' only critical ones) | SM37 / SM36 |  |
| 8 | Close all active user sessions (dialog + batch) | SM04 / AL08 |  |
| 9 | Verify ABAP dump free (no active dumps) | ST22 |  |
| 10 | Check system log for critical errors | SM21 |  |
| 11 | Perform full system backup (DB + file system) – documented & verified | BRBACKUP / DB13 |  |
| 12 | Document current system parameters (profile parameters) | RZ10 / RZ11 |  |
| 13 | Check available disk space: min 3× current DB size for SUM/DMO | DF -H / DBACOCKPIT |  |
| 14 | Verify OS patching complete and reboot performed | OS level |  |

### 3.1.2  Transport Management Preparation

| # | Task | Transaction | Status |
| --- | --- | --- | --- |
| 1 | Release all open Workbench and Customizing transports | SE09 / SE10 |  |
| 2 | Import all pending transports from Queue | STMS |  |
| 3 | Ensure no transports in ERROR status in import queue | STMS |  |
| 4 | Lock the transport system to prevent new changes during conversion | STMS → SE06 |  |
| 5 | Document transport queue snapshot (export to file) | STMS |  |

## 3.2  Database Pre-Conversion Tasks

### 3.2.1  Database Cleanup and Optimization

| # | Task | Transaction / Tool | Status |
| --- | --- | --- | --- |
| 1 | Delete old application logs and spool requests | SPAD / SLG2 |  |
| 2 | Reorganize batch job logs – delete logs older than 3 months | SM37 |  |
| 3 | Delete old ABAP dumps (ST22) – keep only last 14 days | ST22 |  |
| 4 | Compress change document tables (CDHDR/CDPOS) if possible | SE16N / custom |  |
| 5 | Archive old business data (if archiving strategy in place) | SARA |  |
| 6 | Delete obsolete $TMP objects and inactive development objects | SE03 / SCOUR |  |
| 7 | Run DBACOCKPIT space analysis – identify largest tables | DBACOCKPIT |  |
| 8 | Update DB statistics (important for AnyDB optimizer pre-SUM) | DB13 / DBACOCKPIT |  |
| 9 | Verify DB backup is current and restorable (test restore if possible) | BRBACKUP / DB13 |  |
| 10 | Check DB alert log for errors | DBACOCKPIT |  |

## 3.3  Functional Pre-Conversion Tasks

### 3.3.1  Finance (FI/CO) Pre-Conversion

| # | Task | T-Code / Note | Status |
| --- | --- | --- | --- |
| 1 | Close all open fiscal year periods (or document open items – SLA agreed) | OB52 / MMPV |  |
| 2 | Execute Asset Accounting preparation: New Asset Accounting migration check (FI-AA) | AFAR / Note 2220152 |  |
| 3 | Run Document Splitting consistency check | FAGLF03 |  |
| 4 | Verify G/L account consistency – no imbalance between BSIS/BSAS and FAGLFLEXA | FAGLF03 |  |
| 5 | Check Open Items: AP/AR – document open items, clear aged items if possible | FBL1N / FBL5N |  |
| 6 | CO-PA – check summarization levels and activate migration flag if needed | KECP / KE27 |  |
| 7 | Controlling area consistency check | KCCF |  |
| 8 | Material ledger activation check (mandatory in S/4HANA) | CKM3N / Note 2336200 |  |
| 9 | Credit Management migration check (FI-AR-CR → S/4HANA Credit Management) | Note 2205212 |  |
| 10 | Tax consistency check and open tax items review | S_ALR_87012357 |  |

### 3.3.2  Logistics (MM/SD/PP) Pre-Conversion

| # | Task | T-Code / Note | Status |
| --- | --- | --- | --- |
| 1 | Business Partner Migration: Run BP Migration Cockpit (CVI) for Customer/Vendor | CVI_EI_INBOUND / Note 2265093 |  |
| 2 | Verify all Customers have corresponding BP (FLCU00 / FLCU01) | S4_BP_CHECK |  |
| 3 | Verify all Vendors have corresponding BP (FLVN00 / FLVN01) | S4_BP_CHECK |  |
| 4 | Close open Purchase Orders / GR-IR clearing | ME2M / MR11 |  |
| 5 | Close open Sales Orders / SD billing documents | VA05 / VF04 |  |
| 6 | Inventory consistency check (MM – stock values vs G/L) | MI07 / MB5L |  |
| 7 | Production Orders – close completed orders, backflush open ones | COHV / CO88 |  |
| 8 | SD Pricing condition tables review – incompatible conditions for S/4HANA | V/06 / Note 2267782 |  |
| 9 | Check Material Master data consistency | MM60 / custom |  |
| 10 | MRP: Archive or close obsolete planned orders and process orders | MD16 / COHV |  |

### 3.3.3  Custom Code Remediation (ABAP Development)

| # | Remediation Task | Tool / Note | Status |
| --- | --- | --- | --- |
| 1 | Fix all BLOCKER ATC findings (syntax errors, removed APIs) | ATC / SE38 |  |
| 2 | Resolve SELECT * on transparent tables (use field lists) | ATC / Code Inspector |  |
| 3 | Replace deprecated function modules (e.g., old HR FMs, FI FMs) | ATC / SNOTE |  |
| 4 | Remove client-side DB cursors (forbidden in HANA) | ATC |  |
| 5 | Fix non-Unicode compatible code (if applicable) | UCCHECK |  |
| 6 | Adapt custom BAdI / enhancement spot implementations | SE18 / ATC |  |
| 7 | Fix hard-coded table names replaced in S/4HANA (e.g., KNA1→BP tables) | Simplification Cat. |  |
| 8 | Adapt custom programs accessing MARA/MAKT (material master changes) | ATC / Note 2483121 |  |
| 9 | Fix programs accessing BSEG directly (use ACDOCA in S/4HANA) | ATC / Note 2273833 |  |
| 10 | Unit test all remediated objects – regression test in QA | ABAP Unit / ecATT |  |
| 11 | Transport all remediated objects to target system | SE10 / STMS |  |

# 4. Phase 3: SUM DMO Conversion Execution

The Software Update Manager (SUM) with Database Migration Option (DMO) is the SAP-provided tool that performs the technical conversion. It simultaneously upgrades SAP S/4HANA software and migrates the database from AnyDB to SAP HANA in a single downtime window.

## 4.1  SUM DMO Prerequisites

| Prerequisite | Details / Verification |
| --- | --- |
| SUM Version | SUM 2.0 SP20 or higher (download from SAP Marketplace) |
| S/4HANA Target Media | S/4HANA 2023 installation export DVDs / download basket |
| HANA Target DB | SAP HANA 2.0 SPS07 Rev73+ database server (pre-installed) |
| JAVA Runtime | SAP JVM 8 or higher installed on application server |
| SAPup Executable | SUM extracted to /usr/sap/<SID>/SUM (never /tmp) |
| HANA DB User | SYSTEM user password on target HANA; ABAP schema pre-created |
| Network | Low-latency (<1ms) between ECC app server and HANA target |
| Disk Space | Min 3× source DB size on HANA system; 500 GB temp on SUM host |
| License | S/4HANA license installed on HANA target system |
| Backup | Verified full system backup of ECC completed within 24 hours |

## 4.2  Prepare SUM DMO Configuration

# Extract SUM archive on application server

mkdir -p /usr/sap/<SID>/SUM

cd /usr/sap/<SID>/SUM

SAPCAR -xvf /media/SUM20SP20_0.SAR

# Ensure JAVA_HOME is set

export JAVA_HOME=/usr/sap/hostctrl/exe/sapjvm_8

export PATH=$JAVA_HOME/bin:$PATH

java -version  # verify JVM available

# Set permissions

chown -R <sid>adm:sapsys /usr/sap/<SID>/SUM

📌 NOTE: SUM must be extracted and run as <sid>adm user, NOT root. Always check SAP Note 2502552 for the latest SUM prerequisites for your specific conversion scenario.

## 4.3  SUM DMO Execution – Step by Step

### 4.3.1  Start SUM and Initial Configuration

# Start SUM as <sid>adm

su - <sid>adm

cd /usr/sap/<SID>/SUM/abap

./SAPup MOD=SYSTEM_CONVERSION

# SUM starts a web interface – access via browser

# URL: https://<hostname>:1128/lmsl/sumabap/<SID>/index.html

# Default credentials: same as SAP client 000 DDIC password

| Step | SUM Phase | Actions & Key Inputs |
| --- | --- | --- |
| 1 | Initialization | Select conversion type: System Conversion to S/4HANA; enter S/4HANA media path; specify SID |
| 2 | Software Selection | Select S/4HANA 2023 target stack; SUM auto-resolves SP levels; review delta files needed |
| 3 | Configuration | Enter HANA target: hostname, port, schema (SAPHANA), SYSTEM user password; select replication mode (R3load) |
| 4 | Checks (Pre-Downtime) | SUM executes 200+ pre-checks; fix any ERRORS; WARNINGS can be accepted with justification |
| 5 | Download Phase | SUM downloads missing packages from SAP; requires internet or SAP Maintenance Planner stack XML |
| 6 | Extraction Phase | SUM extracts all installation media and validates checksums |
| 7 | Pre-Processing | SUM shadow system creation; DDIC activation; shadow import preparation |
| 8 | Shadow Import (Uptime) | Non-disruptive: SUM imports S/4HANA DDIC to shadow schema; system remains running |
| 9 | DMO Data Migration (Uptime) | R3load processes migrate data from AnyDB to HANA in parallel; BULK phase – longest step |
| 10 | DOWNTIME BEGIN | ⚠ System locked; no user access; final delta catch-up; switchover to HANA DB |
| 11 | Post-Processing (Downtime) | S/4HANA activation; conversion programs run; ABAP programs recompiled |
| 12 | System Switch | Application server now pointing to HANA; S/4HANA version active |
| 13 | Post-Processing (Online) | Background jobs for data conversion (async); license activation |
| 14 | Finalization | SUM cleanup; system handover; conversion complete |

## 4.4  Key SUM DMO Configuration Parameters

| Parameter | Recommended Value | Impact |
| --- | --- | --- |
| R3load Parallel Jobs | CPU cores / 2 (min 8) | Controls data migration parallelism – higher = faster |
| Package Size | 100,000 – 500,000 rows | Large packages = fewer files; balance with memory |
| Migration Monitor | enabled | Monitors R3load jobs; auto-restarts failed jobs |
| Shadow System Tablespace | Separate from production | Isolates shadow from production during uptime phase |
| DMO Mode | DMO_STANDARD | Standard for single-host; DMO_NZDT for near-zero downtime |
| Downtime Minimization | BULK+ONLINE strategies | Pre-migration of large tables during uptime = shorter downtime |
| SPAM/SAINT Skip | Not recommended | Always let SUM apply SAP corrections for stability |
| Remote RFC Check | PERFORM_RFC_CHECK=true | Validates RFC destinations before cutover |

## 4.5  Monitoring SUM DMO Progress

# Monitor R3load migration processes (during DMO data migration phase)

cd /usr/sap/<SID>/SUM/abap/log

# Watch overall migration log

tail -f MIGRATION_MONITOR.LOG

# Check R3load status per package

grep -i 'error\|warning' *.log

# Monitor HANA data growth

hdbsql -n <hana_host>:30015 -u SYSTEM -p <pw> \

'SELECT TABLE_NAME, ESTIMATED_MAX_MEMORY_SIZE_IN_TOTAL/1024/1024 AS MB

FROM SYS.M_CS_TABLES ORDER BY MB DESC LIMIT 20'

# Check R3load error files

find . -name '*.err' -not -empty -exec cat {} \;

🔶 CAUTION: During the DMO bulk migration phase, do NOT restart R3load jobs manually. Use the SUM monitor interface to handle retries. Manual intervention can corrupt migration state.

# 5. Phase 4: Immediate Post-Conversion Tasks (Go-Live Day)

These tasks must be executed immediately after SUM DMO completes and before opening the system to users. They are time-critical and should be part of the cutover runbook with assigned owners and time slots.

## 5.1  Basis Immediate Post-Conversion Checks

| # | Task | Transaction / Tool | Status |
| --- | --- | --- | --- |
| 1 | Verify S/4HANA release – must show 756 (S/4HANA 2023) in SYSTEM info | SM51 / SE16N CVERS |  |
| 2 | Verify SAP HANA DB connection and database running | DBACOCKPIT / SM66 |  |
| 3 | Check all application server work processes are running | SM50 / SM66 |  |
| 4 | Verify HANA license is valid and active | HANA Studio / hdbsql |  |
| 5 | Check ABAP system log for critical errors | SM21 |  |
| 6 | Verify all system profiles loaded correctly | RZ10 / SM51 |  |
| 7 | Restart ICM and Message Server | SMICM / SM51 |  |
| 8 | Check internet communication (ICM) – HTTP/HTTPS services up | SMICM → Services |  |
| 9 | Verify RFC connections to connected systems (PI/PO, BW, Solution Mgr) | SM59 / SMGW |  |
| 10 | Check Batch Job framework active | SM65 |  |
| 11 | Verify spool system and printers accessible | SP01 / SPAD |  |
| 12 | Check update records – no V1/V2 errors | SM13 |  |
| 13 | Verify lock table clear | SM12 |  |
| 14 | Confirm system opens to BASIS team only (not general users yet) | SM01 / SU01 |  |

## 5.2  Post-Conversion Data Migration Programs

SAP automatically schedules post-conversion migration jobs (PCo programs). These must complete before opening to users.

| Migration Program | Purpose | Notes |
| --- | --- | --- |
| FINS_MIG_STATUS_CHECK | FI migration status – ACDOCA consistency | Run before any FI transaction is opened |
| FAGL_FI_TRANS_MIGRATE | Migrates FI open items to new data model | May take hours on large systems |
| FINS_ACDOC_MIGRATE_PERIOD | Migrates period-based FI data to ACDOCA | Required for FI reporting in S/4HANA |
| CKMVFM | Material Ledger migration (if applicable) | Mandatory if Material Ledger activated |
| CUST_VENDOR_UNIFICATION | Final CVI sync – BP ↔ Customer/Vendor | Run BUTBKK / FLCU / FLVN check reports after |
| SD_CONDITION_MIGRATE | SD pricing conditions migration | Required if old condition tables changed |
| RCF_ACTIVATE_MAPPING | Credit Management framework migration | Only if SAP Credit Management active |
| MDRS_MIGRATION | MRP type migration for S/4HANA MRP Live | Only if activating MRP Live feature |

⚠ WARNING: Do NOT skip or defer post-conversion migration programs. Incomplete migration will cause data inconsistencies and reporting errors in the live S/4HANA system.

## 5.3  Functional Go-Live Checks

### 5.3.1  Finance Verification

| # | Verification Task | Transaction | Status |
| --- | --- | --- | --- |
| 1 | ACDOCA table populated – verify record count matches expected | SE16N ACDOCA |  |
| 2 | FI balance carry forward check – balances match pre-conversion snapshot | FAGLGVTR |  |
| 3 | New Asset Accounting – verify asset values and depreciation run possible | AW01N / AFAB |  |
| 4 | AP open items match pre-conversion (sample check key vendors) | FBL1N |  |
| 5 | AR open items match pre-conversion (sample check key customers) | FBL5N |  |
| 6 | Cost center / profit center reports run correctly | KSB1 / KE5Z |  |
| 7 | Post a test journal entry and verify ACDOCA entry created | FB01 / ACDOCA |  |
| 8 | Bank reconciliation – bank accounts accessible | FEBP / FF67 |  |
| 9 | Tax reports accessible and balances match | S_ALR_87012357 |  |
| 10 | Profit Center Accounting – check FAGLFLEXA vs ACDOCA alignment | GRR3 / custom |  |

### 5.3.2  Logistics Verification

| # | Verification Task | Transaction | Status |
| --- | --- | --- | --- |
| 1 | Material stock balances match pre-conversion snapshot | MB52 / MMBE |  |
| 2 | Business Partner records accessible for key customers and vendors | BP |  |
| 3 | Create test PO and verify GR posting works (MB01) | ME21N / MIGO |  |
| 4 | Create test Sales Order and verify ATP / delivery works | VA01 / VL01N |  |
| 5 | Invoice processing – test MIRO and verify accounting document in ACDOCA | MIRO / FB03 |  |
| 6 | SD Billing – create test billing document, verify revenue posting | VF01 / VF03 |  |
| 7 | MRP run (small plant) – verify planned orders created | MD01 / MD04 |  |
| 8 | Open Purchase Orders accessible and correct | ME2M / ME2N |  |
| 9 | Open Sales Orders accessible and correct | VA05 |  |
| 10 | WM/EWM – warehouse orders and transfer orders accessible if applicable | LT0A / /SCWM/MON |  |

# 6. Phase 5: Post-Conversion Optimization & Enablement

After successful go-live validation, the post-conversion optimization phase focuses on enabling S/4HANA-specific features, performance tuning on HANA, user experience improvements, and system hardening.

## 6.1  SAP HANA Database Post-Conversion Optimization

| # | Task | Tool | Timeline |
| --- | --- | --- | --- |
| 1 | Execute HANA Delta Merge on all Column Store tables (post-migration) | hdbsql / HANA Studio | Day 1–2 |
| 2 | Rebuild HANA column store indices (M_CS_INDEXES) | hdbsql | Day 1–3 |
| 3 | Update HANA statistics (ensure optimizer has current table statistics) | HANA Cockpit | Day 1 |
| 4 | Verify HANA table placements (column store vs row store) | DBACOCKPIT / M_TABLES | Week 1 |
| 5 | Configure HANA savepoint frequency and log backup interval | global.ini | Day 1 |
| 6 | Set up HANA backup schedule (full daily + log every 15 min via Backint) | HANA Cockpit / BRTOOLS | Week 1 |
| 7 | Configure HANA alert thresholds in HANA Cockpit | HANA Cockpit | Week 1 |
| 8 | Review HANA memory sizing post-migration (actual vs planned) | M_SERVICE_MEMORY | Week 1 |
| 9 | Enable HANA Smart Data Access if BI/BW landscapes connected | HANA Studio | Week 2 |
| 10 | Set up HANA system replication (HSR) for HA if not already done | hdbnsutil | Week 2 |

## 6.2  S/4HANA Feature Activation

After conversion, the system runs in compatibility mode for many features. Activate S/4HANA-native features according to the business roadmap.

| Feature | Activation Path | Business Value |
| --- | --- | --- |
| SAP Fiori Launchpad | SFW5 + Fiori Apps Library – enable per role | Modern UX – replaces SAP GUI for end-users |
| MRP Live (pMRP) | Activate via SFW5 business function PP_MRP_LIVE | Real-time MRP on HANA – no batch runs |
| Cash Management (new) | Treasury → Activate New Cash Management | Real-time cash position / liquidity planning |
| Credit Management (new) | Activate S4FSCM_CREDIT_MGMT via SFW5 | Unified credit management in S/4HANA |
| Central Finance (optional) | Deploy Central Finance hub scenario | Real-time financial consolidation |
| Embedded BW (optional) | Activate embedded BW on HANA | Simplified BW stack; remove separate BW |
| Cloud ALM Integration | Configure Cloud ALM connection | SAP-managed operations & change management |
| S/4HANA Output Management | Activate in SPRO → Output Management | Modern document output (PDF, email, EDI) |

## 6.3  Basis Post-Conversion Cleanup & Hardening

| # | Task | Transaction | Timeline |
| --- | --- | --- | --- |
| 1 | Re-enable all background jobs (step-by-step, monitor for errors) | SM36 / SM37 | Day 1–3 |
| 2 | Restore RFC connections and activate interface scenarios | SM59 | Day 1 |
| 3 | Unlock transport system; import any queued adaptation transports | STMS | Day 2 |
| 4 | Activate S/4HANA-specific authorization objects in user roles | PFCG / SU25 | Week 1 |
| 5 | Run SU25 for authorization upgrades (new S/4HANA auth objects) | SU25 | Week 1 |
| 6 | Configure SAP Fiori roles and assign to test users | PFCG / Fiori Cockpit | Week 1 |
| 7 | Reconfigure Solution Manager connection (SMD, LMDB, CCMS) | RZ20 / DSWP | Week 1 |
| 8 | Remove SUM installation files to reclaim disk space | OS level | Week 1 |
| 9 | Decommission source AnyDB system (after hypercare period) | DBA / Infra team | Week 4+ |
| 10 | Complete SUM post-processing report and archive | SUM log archive | Week 1 |
| 11 | Update system documentation (landscape diagrams, runbooks) | IT Documentation | Week 2 |
| 12 | Perform security hardening review (SAP Security Baseline) | SAP Security Note 863362 | Week 2 |
| 13 | Configure Cloud ALM or Solution Manager for monitoring | DSWP / Cloud ALM | Week 2–3 |
| 14 | Validate archiving objects updated for S/4HANA | SARA | Week 2 |

# 7. Hypercare, Monitoring & Support

## 7.1  Hypercare Period (Weeks 1–4 Post Go-Live)

The hypercare period is the critical support window immediately after go-live where the project team stays fully available to address issues. Typical duration is 4 weeks for S/4HANA conversions.

| Week | Focus Area | Activities |
| --- | --- | --- |
| Week 1 | Stability – System Monitoring | 24/7 basis monitoring; HANA performance; batch job stabilization; P1/P2 issue resolution |
| Week 2 | Process Validation | All business processes exercised; period-end preparation; interface/EDI monitoring |
| Week 3 | Performance Optimization | HANA query performance tuning; identify slow transactions; Fiori adoption support |
| Week 4 | Knowledge Transfer & Handover | Runbook finalization; team training; handover to operations; hypercare exit criteria |

## 7.2  Performance Monitoring Post-Conversion

| Monitoring Area | Tool / Transaction | Key Metrics to Watch |
| --- | --- | --- |
| HANA Memory Utilization | HANA Cockpit / M_SERVICE_MEMORY | Used vs Available; alert if > 85% |
| HANA CPU Usage | HANA Cockpit / top / sar | Sustained > 80% – investigate long-running SQL |
| SAP Work Process Utilization | SM66 / SM50 | Free vs Busy WPs; queue depth in SM50 |
| Expensive SQL Statements | M_EXPENSIVE_STATEMENTS / DBACOCKPIT | Top SQL by CPU, memory, execution count |
| ABAP Short Dumps | ST22 | New dumps post-conversion – likely residual custom code issues |
| Batch Job Performance | SM37 / STAD | Jobs running longer than pre-conversion baseline |
| HANA Log Volume Usage | HANA Cockpit / df -h | Log volume fill rate; backup frequency adequate |
| S/4HANA Application Log | SLG1 | New error categories introduced by S/4HANA |
| RFC / Interface Errors | SM59 / SXI_MONITOR | Failed calls to external systems post-conversion |
| Lock Situations | SM12 / DB01 | Long lock waits – HANA-specific locking behavior |

## 7.3  Common Post-Conversion Issues & Resolution

| Issue | Likely Cause | Resolution |
| --- | --- | --- |
| ACDOCA inconsistency errors | FI migration program incomplete | Re-run FINS_MIG_STATUS_CHECK; contact SAP if persistent |
| Missing G/L balance in new FI | Period migration not complete | Run FINS_ACDOC_MIGRATE_PERIOD for affected periods |
| BP lookup failing for Customer | CVI sync incomplete | Run FLCU01 (Customer→BP sync); check CVI configuration |
| Slow ABAP report performance | Custom code uses old DB access patterns | Analyze with SQL Trace (ST05); apply HANA optimizations |
| Authorization errors (new) | New S/4HANA auth objects missing | Run SU25 step 2A; add missing objects to roles via PFCG |
| Fiori app not visible to users | Missing Fiori roles or catalogs | Assign Fiori business role via PFCG; check Fiori config |
| Batch job ABENDs | Residual custom code ATC issues | Fix in SE38; transport hotfix; use SAP Note for standard codes |
| Interface errors to PI/PO | RFC connections or schemas changed | Re-test all RFC destinations (SM59); update partner profiles |
| Material ledger errors | ML not activated or migration issue | SAP Note 2336200; run CKMVFM migration report |
| High HANA memory after go-live | Column store not merged post-migration | Execute MERGE DELTA of ALL TABLES; schedule regular delta merge |

# 8. Master Conversion Checklist

This consolidated checklist spans all conversion phases. Use this as the primary tracking document during project execution and sign-off.

| ✓ | Phase | Task | Owner | Done |
| --- | --- | --- | --- | --- |
| ☐ | PRE | SAP Readiness Check executed and all blockers resolved | Basis/Arch |  |
| ☐ | PRE | ATC custom code analysis complete – all BLOCKERs fixed | ABAP Dev |  |
| ☐ | PRE | Simplification items assessed with functional leads | Functional |  |
| ☐ | PRE | HANA sizing confirmed (memory, CPU, disk per tier) | Basis/Infra |  |
| ☐ | PRE | HANA system installed and validated (target) | Basis |  |
| ☐ | PRE | SUM DMO version downloaded and prerequisites met | Basis |  |
| ☐ | PRE | Full verified backup of source ECC system completed | Basis/DBA |  |
| ☐ | PRE | All open transports released and imported | Basis |  |
| ☐ | PRE | Transport system locked for conversion | Basis |  |
| ☐ | PRE | Business Partner migration (CVI) executed for all Customers/Vendors | FI/SD/MM |  |
| ☐ | PRE | New Asset Accounting preparation completed (FI-AA) | FI |  |
| ☐ | PRE | All open fiscal periods reviewed; period-close decision documented | FI |  |
| ☐ | PRE | Mandatory OSS Notes applied (2399707, 2533933, 2502552) | Basis |  |
| ☐ | PRE | Database cleanup performed (logs, dumps, $TMP objects) | Basis/DBA |  |
| ☐ | PRE | Background jobs suspended (except critical) | Basis |  |
| ☐ | PRE | Sandbox conversion completed successfully | Basis |  |
| ☐ | PRE | Development conversion completed; ABAP adapted and tested | ABAP Dev |  |
| ☐ | PRE | QA conversion completed; UAT signed off | Functional/QA |  |
| ☐ | PRE | Cutover plan approved with time-boxed runbook | Delivery Lead |  |
| ☐ | PRE | Go/No-Go meeting held and documented | All Leads |  |
| ☐ | CNV | Production system backup completed (T-0) | Basis/DBA |  |
| ☐ | CNV | All users locked out; production freeze enforced | Basis |  |
| ☐ | CNV | SUM DMO started and Initialization phase passed | Basis |  |
| ☐ | CNV | SUM pre-checks passed (no unresolved errors) | Basis |  |
| ☐ | CNV | Shadow import phase completed successfully | Basis |  |
| ☐ | CNV | DMO bulk data migration phase completed (uptime) | Basis |  |
| ☐ | CNV | Downtime window started; time logged | Basis |  |
| ☐ | CNV | SUM post-processing completed in downtime window | Basis |  |
| ☐ | CNV | S/4HANA release verified in converted system (756) | Basis |  |
| ☐ | POST | HANA DB running; all services healthy | Basis/DBA |  |
| ☐ | POST | All SAP work processes active (SM50) | Basis |  |
| ☐ | POST | Post-conversion migration programs executed (FINS_MIG, CKMVFM, CVI) | Basis/FI |  |
| ☐ | POST | FI balance consistency verified (ACDOCA populated) | FI |  |
| ☐ | POST | AP/AR open item verification passed | FI |  |
| ☐ | POST | MM stock balance verification passed | MM |  |
| ☐ | POST | BP lookup working for customers and vendors | SD/MM/FI |  |
| ☐ | POST | Test PO, GR, Invoice cycle completed successfully | MM |  |
| ☐ | POST | Test Sales Order, Delivery, Invoice cycle completed | SD |  |
| ☐ | POST | All critical background jobs restarted and running | Basis |  |
| ☐ | POST | RFC connections to connected systems restored | Basis |  |
| ☐ | POST | HANA backup schedule configured and first backup completed | Basis/DBA |  |
| ☐ | POST | Authorization review done; SU25 executed | Security |  |
| ☐ | POST | Fiori Launchpad accessible and roles assigned | Basis/Func |  |
| ☐ | POST | Hypercare team on standby; support channels open | Delivery Lead |  |
| ☐ | POST | System released to users; go-live communicated | Delivery Lead |  |

📌 NOTE: KEY SAP NOTES: 2399707 (SUM prerequisites), 2502552 (S/4HANA conversion guide), 2533933 (pre-checks), 2220152 (New Asset Accounting), 2265093 (Business Partner CVI), 2190459 (ATC check content), 2336200 (Material Ledger), 2273833 (BSEG/ACDOCA), 2267782 (SD conditions), 2281700 (Simplification Items).

📘 DOCUMENT END: This guide covers the complete S/4HANA Brownfield conversion lifecycle. For Greenfield (New Implementation) or Bluefield (Selective Data Migration) scenarios, contact M2 Partnering Solution SAP Consulting for tailored guidance.