SAP S/4HANA

Kernel Update

Complete Step-by-Step Procedure — Pre-Update · Execution · Post-Update

| Document Type | Technical Maintenance & Patching Guide |
| --- | --- |
| Component | SAP Kernel (ABAP + Java / Dual Stack) |
| Applies To | SAP S/4HANA 2020, 2021, 2022, 2023 (all SPS) |
| Kernel Type | Unicode 64-bit (SAPEXE / SAPEXEDB / DBJARS) |
| Update Tool | OS-level file replacement + SPAM patch (where applicable) |
| Instance Types | ASCS, ERS, PAS, AAS, Java (Dual Stack) |
| OS | SLES 15 SP4 / RHEL 8.x for SAP (Linux) |
| SAP Notes | 19466, 2614966, 1680045, 2879975, 2358748 |
| Prepared By | M2 Partnering Solutions |
| Date | March 2026 |
| Version | 1.0 |

# 1. Overview & Background

The SAP Kernel is the core executable layer of every SAP application server. It contains the ABAP Virtual Machine, work process dispatcher, database interface layer, and all low-level OS/network communication routines. Keeping the kernel current is a critical Basis maintenance activity that delivers security patches, bug fixes, performance improvements, and compatibility updates for new OS and database versions.

The SAP kernel update process involves replacing binary executables in the kernel directory (typically /usr/sap/<SID>/SYS/exe/run) with newer versions. Because these are compiled binaries — not ABAP code — no transport or database change is required. The system must be stopped for the actual file replacement.

## 1.1  SAP Kernel Component Structure

| Component / File | SAR Package | Description |
| --- | --- | --- |
| SAPEXE.SAR | SAPEXE_<version>_<OS>.SAR | Core ABAP kernel executables (disp+work, icman, gwrd, msgserver) |
| SAPEXEDB.SAR | SAPEXEDB_<version>_<OS>.SAR | Database interface layer (HANA, Oracle, MSSQL, DB2 libs) |
| SAPHOSTAGENT.SAR | SAPHOSTAGENT.SAR | SAP Host Agent – monitors SAP services; updated separately |
| SAPJVM.SAR | SAPJVM_<ver>_<OS>.SAR | SAP JVM – required for Java / Dual Stack instances |
| DBJARS.SAR | DBJARS_<ver>_HANA.SAR | HANA JDBC driver JARs for ABAP+HANA connectivity |
| IGSEXE.SAR | IGSEXE_<version>_<OS>.SAR | Internet Graphic Server – required for ALV charts, smartforms |
| IGSHELPER.SAR | IGSHELPER_<version>_<OS>.SAR | IGS helper files and fonts |
| SAPCAR.EXE | SAPCAR_<version>.exe/.sar | SAP archive utility – required to extract all SAR files |

## 1.2  Kernel Versioning & Patch Levels

| Version Concept | Example | Notes |
| --- | --- | --- |
| Kernel Release | 7.89 | Major release line; tied to S/4HANA release (2023 = 7.89) |
| Patch Level | 700 | Cumulative patch number within the release; higher = newer |
| Kernel Type | Unicode 64-bit | Always Unicode 64-bit for S/4HANA on Linux |
| Database Variant | HANA | SAPEXEDB must match target DB type (HANA for S/4HANA) |
| OS / Platform | Linux x86_64 | Must match SAP application server OS exactly |
| Long-Term Maintenance | 7.77, 7.89 | SAP recommends using an LTM kernel for stability |

📌 NOTE: Use SAP Kernel Release 7.89 for all SAP S/4HANA 2023 systems. For S/4HANA 2022 use 7.89 or 7.77. Always check SAP Note 2614966 for the recommended kernel level for your specific S/4HANA release.

## 1.3  Key SAP Notes for Kernel Updates

| SAP Note | Description |
| --- | --- |
| 19466 | SAP Kernel release strategy – master note for kernel versions and update approach |
| 2614966 | Recommended kernel versions per S/4HANA release (mandatory reference) |
| 1680045 | OS/kernel compatibility matrix – supported Linux kernels per SAP kernel release |
| 2879975 | SAP Host Agent – installation and update procedure |
| 2358748 | SAP Kernel update – step-by-step guide (official SAP procedure) |
| 2352295 | SAPCAR – usage and known issues |
| 1975723 | IGS – installation, configuration, update procedure |
| 2927091 | SSL/TLS certificate handling during kernel updates |
| 3089413 | SAP S/4HANA 2023 – minimum kernel patch level requirements |

# 2. Prerequisites & Planning

## 2.1  Identify Current Kernel Version

Before planning the update, document the exact current kernel version on every instance in the landscape.

# Method 1 — OS level (as <sid>adm or root)

disp+work -v 2>&1 | head -5

# Method 2 — Check kernel directory

ls -la /usr/sap/<SID>/SYS/exe/run/disp+work

# Method 3 — SAP GUI (without stopping system)

# Transaction: SM51 → Release Notes → Kernel

# Transaction: ST11 → Developer Traces → version info

# Method 4 — ABAP report

# SE38 → RSPARAM → filter KERN_* parameters

# Method 5 — sapcontrol

sapcontrol -nr <instance_nr> -function GetVersionInfo

## 2.2  Determine Target Kernel Version

Use SAP Maintenance Planner or SAP Note 2614966 to determine the correct target kernel:

- Navigate to: https://me.sap.com → Maintenance Planner

- Select your S/4HANA system and filter by Kernel updates

- Or manually check SAP Note 2614966 for recommended patch level per S/4HANA release

- Always select the LATEST patch level of your current kernel RELEASE LINE (e.g., latest 7.89 patch)

- Do NOT change the kernel release line (e.g., 7.77 → 7.89) during a routine kernel update — that requires additional planning and testing

## 2.3  Download Kernel Packages

Download from SAP Software Center (https://me.sap.com → Software Downloads):

| Package | Download Path in SAP Software Center | Required For |
| --- | --- | --- |
| SAPEXE.SAR | Support Packages → SAP Kernel 7.89 → Linux x86_64 → SAPEXE | All ABAP instances (mandatory) |
| SAPEXEDB.SAR | Support Packages → SAP Kernel 7.89 → Linux x86_64 → SAPEXEDB | All ABAP instances (mandatory – DB layer) |
| DBJARS.SAR | Support Packages → SAP Kernel 7.89 → OS-Independent → DBJARS | Only for HANA DB (JDBC drivers) |
| IGSEXE.SAR | Support Packages → SAP IGS → Linux x86_64 → IGSEXE | Instances with IGS (PAS/AAS usually) |
| IGSHELPER.SAR | Support Packages → SAP IGS → OS-Independent → IGSHELPER | Same as IGSEXE |
| SAPHOSTAGENT.SAR | Support Packages → SAP Host Agent → Linux x86_64 | All SAP hosts (updated separately) |
| SAPCAR | Tools → SAPCAR | Required to extract all SAR files |

## 2.4  Pre-Update System Assessment

| # | Assessment Item | Transaction / Command | Status |
| --- | --- | --- | --- |
| 1 | Record current kernel version on ALL instances (ASCS, ERS, PAS, AAS) | SM51 / disp+work -v |  |
| 2 | Record current IGS version | SM51 → Kernel Info |  |
| 3 | Record current SAP Host Agent version | sapcontrol -function GetVersionInfo |  |
| 4 | Confirm OS patching current; no pending OS reboots needed | zypper ps / needs-restarting |  |
| 5 | Check disk space in kernel dir: min 1 GB free on /usr/sap/<SID> | df -h /usr/sap |  |
| 6 | Check free space in /tmp or /hana/shared for SAR extraction (2 GB) | df -h /tmp |  |
| 7 | Verify no kernel dumps (ABAP dumps related to kernel issues) | ST22 |  |
| 8 | Check SM21 for kernel-level warnings (work process errors, ICM issues) | SM21 |  |
| 9 | Confirm maintenance window with business owners and application teams | Change Management |  |
| 10 | Verify backup of current system is current (within 24 hours) | BRBACKUP / HANA Backup |  |
| 11 | List all SAP instances on this host (ASCS, ERS, PAS, AAS) | SM51 / sapcontrol -function GetSystemInstanceList |  |
| 12 | Check number of connected users and schedule low-user window | SM04 / AL08 |  |
| 13 | Review any open support messages related to current kernel | SAP Support Portal |  |

# 3. Pre-Update Backup & Directory Preparation

## 3.1  Backup the Existing Kernel Directory

⚠ WARNING: Always back up the existing kernel directory BEFORE starting any file replacement. This is the only rollback path if the new kernel causes issues. This step takes less than 5 minutes and is non-negotiable.

# Switch to root or <sid>adm

su - root

# Navigate to the kernel executable directory

cd /usr/sap/<SID>/SYS/exe

# Create a timestamped backup of the current kernel

KERNEL_BACKUP_DIR=/usr/sap/<SID>/SYS/exe/kernel_backup_$(date +%Y%m%d_%H%M)

mkdir -p $KERNEL_BACKUP_DIR

# Copy all kernel files to backup directory

cp -rp /usr/sap/<SID>/SYS/exe/run/*  $KERNEL_BACKUP_DIR/

# Verify backup size matches original

du -sh /usr/sap/<SID>/SYS/exe/run/

du -sh $KERNEL_BACKUP_DIR/

# List backup to confirm key files present

ls -la $KERNEL_BACKUP_DIR/ | grep -E 'disp.work|icman|gwrd|msgserver'

# Note down backup directory path for rollback

echo "Kernel backup: $KERNEL_BACKUP_DIR" | tee /tmp/kernel_backup_path.txt

## 3.2  Document Current Kernel Details

# Record full version string before update

echo '=== PRE-UPDATE KERNEL INFO ===' > /tmp/kernel_pre_update.txt

date >> /tmp/kernel_pre_update.txt

disp+work -v 2>&1 >> /tmp/kernel_pre_update.txt

ls -la /usr/sap/<SID>/SYS/exe/run/disp+work >> /tmp/kernel_pre_update.txt

# Record IGS version

igsexe -version 2>&1 >> /tmp/kernel_pre_update.txt  2>/dev/null || echo 'IGS not in PATH' >> /tmp/kernel_pre_update.txt

# Record file dates of key binaries

ls -la /usr/sap/<SID>/SYS/exe/run/ | head -30 >> /tmp/kernel_pre_update.txt

cat /tmp/kernel_pre_update.txt

## 3.3  Prepare Staging Area and Extract SAR Files

# Create staging directory (use /hana/shared or /tmp if space available)

STAGING=/usr/sap/<SID>/SYS/exe/kernel_update_$(date +%Y%m%d)

mkdir -p $STAGING

chown <sid>adm:sapsys $STAGING

# Copy downloaded SAR files to staging

cp /path/to/downloads/SAPEXE_*.SAR     $STAGING/

cp /path/to/downloads/SAPEXEDB_*.SAR   $STAGING/

cp /path/to/downloads/DBJARS_*.SAR     $STAGING/

cp /path/to/downloads/IGSEXE_*.SAR     $STAGING/

cp /path/to/downloads/IGSHELPER_*.SAR  $STAGING/

cp /path/to/downloads/SAPCAR            $STAGING/

# Make SAPCAR executable

chmod +x $STAGING/SAPCAR

# Verify checksums (compare MD5 with SAP Software Center)

md5sum $STAGING/*.SAR

# Extract all SAR files into a single target directory

cd $STAGING

./SAPCAR -xvf SAPEXE_*.SAR    -R $STAGING/kernel_new/

./SAPCAR -xvf SAPEXEDB_*.SAR  -R $STAGING/kernel_new/

./SAPCAR -xvf DBJARS_*.SAR    -R $STAGING/kernel_new/

./SAPCAR -xvf IGSEXE_*.SAR    -R $STAGING/kernel_new/

./SAPCAR -xvf IGSHELPER_*.SAR -R $STAGING/kernel_new/

# Confirm extraction – key binaries should be present

ls $STAGING/kernel_new/ | grep -E 'disp.work|icman|gwrd|msg_server|igsexe'

# Check new version before installing

$STAGING/kernel_new/disp+work -v 2>&1 | head -5

✔ TIP: Extract ALL SAR packages (SAPEXE, SAPEXEDB, DBJARS, IGS) into the SAME target directory. They complement each other and must be installed together from one directory.

# 4. Stop SAP Instances (Downtime Start)

The kernel update requires all SAP instances on the affected host to be stopped. In a typical S/4HANA landscape, this means stopping instances in the correct sequence to prevent errors. On each host, stop its instances in the order: AAS → PAS → ERS → ASCS (reverse of startup order).

## 4.1  Pre-Stop User Communication & Locking

# Lock logon to prevent new user sessions

# SAP GUI → SM01 → Lock all transactions

# Or via ABAP (requires EMERGENCY_BATCH_ADMIN authorization)

# SICK → block all further user logins

# Alert active users via system message

# SM02 → Create system message: 'System going offline for maintenance at <TIME>'

# Monitor user logoff – check every 2 minutes

# SM04 or AL08 – wait for user count to reach 0 (or agreed minimum)

## 4.2  Stop Background Jobs

# Ensure no critical background jobs are running

# SM37 → check Active jobs

# If jobs must finish, wait; or cancel with SM37 → Cancel with Core

# Confirm SM37 shows no ACTIVE status jobs before proceeding

## 4.3  Stop SAP Instances — Sequence

Perform the following on the host(s) where the kernel update will be applied. If updating a Central System (single host), stop all instances on that host. If updating in a distributed landscape, update host-by-host.

| Order | Instance | Stop Command | Verify |
| --- | --- | --- | --- |
| 1st | Additional Application Server (AAS) | su - <sid>adm sapcontrol -nr <AAS_NR> -function StopSystem ALL | sapcontrol -nr <AAS_NR> -function GetProcessList → all GRAY |
| 2nd | Primary Application Server (PAS) | su - <sid>adm sapcontrol -nr <PAS_NR> -function StopSystem ALL | sapcontrol -nr <PAS_NR> -function GetProcessList → all GRAY |
| 3rd | Enqueue Replication Server (ERS) | su - <sid>adm sapcontrol -nr <ERS_NR> -function Stop | sapcontrol -nr <ERS_NR> -function GetProcessList → all GRAY |
| 4th | ABAP Central Services (ASCS) | su - <sid>adm sapcontrol -nr <ASCS_NR> -function Stop | sapcontrol -nr <ASCS_NR> -function GetProcessList → all GRAY |

# Alternative: stop all instances on the host in one command

su - <sid>adm

stopsap ALL

# Verify ALL SAP processes are stopped

ps -ef | grep -i '[Ss][Aa][Pp]' | grep -v grep

# Expected: no SAP work processes, no dispatcher, no message server

# Double-check with sapcontrol

sapcontrol -nr <NR> -function GetSystemInstanceList

🔶 CAUTION: Do NOT stop the SAP HANA database (DB layer) during a kernel update. The HANA database runs independently and does NOT need to be stopped for an SAP kernel update.

## 4.4  Stop SAP Host Agent (If Updating)

# SAP Host Agent can be updated separately without stopping ABAP instances

# But if updating as part of the same window:

# As root:

/usr/sap/hostctrl/exe/saphostexec -stop

# Verify stopped

ps -ef | grep saphostexec | grep -v grep

# 5. Kernel File Replacement

With all SAP instances stopped, the kernel files in /usr/sap/<SID>/SYS/exe/run/ are replaced with the new version. This is the core step of the kernel update. The new files are copied from the staging extraction directory created in Section 3.

🔑 KEY STEP: This step physically replaces SAP kernel binary files. Ensure backup (Section 3.1) is confirmed before proceeding.

## 5.1  Replace Kernel Files — Primary Method

# Ensure running as root (file permissions require root for /usr/sap)

su - root

# Set variables

KERNEL_RUN=/usr/sap/<SID>/SYS/exe/run

NEW_KERNEL=$STAGING/kernel_new

# ── STEP 1: Verify instances are stopped ──

ps -ef | grep disp+work | grep -v grep

# Must return NOTHING — if dispatcher found, do NOT proceed

# ── STEP 2: Copy new kernel files ──

cp -rp $NEW_KERNEL/* $KERNEL_RUN/

# ── STEP 3: Set correct ownership ──

chown -R <sid>adm:sapsys $KERNEL_RUN/

# ── STEP 4: Ensure executables have correct permissions ──

chmod -R 755 $KERNEL_RUN/

# Critical executables need setuid in some scenarios:

chmod 4755 $KERNEL_RUN/disp+work

chmod 4755 $KERNEL_RUN/msg_server

# ── STEP 5: Verify new version installed ──

$KERNEL_RUN/disp+work -v 2>&1 | head -5

# Should show the new target kernel version

## 5.2  Handle the 'run' Symlink (If Applicable)

In some SAP installations, /usr/sap/<SID>/SYS/exe/run is a symbolic link pointing to a versioned directory. If so, update the symlink:

# Check if 'run' is a symlink

ls -la /usr/sap/<SID>/SYS/exe/

# Look for: run -> run_<old_version>

# If run is a symlink, create a new versioned directory and repoint it

NEW_DIR=/usr/sap/<SID>/SYS/exe/run_<NEW_VERSION>

mkdir -p $NEW_DIR

cp -rp $NEW_KERNEL/* $NEW_DIR/

chown -R <sid>adm:sapsys $NEW_DIR/

# Update the symlink to point to new directory

rm /usr/sap/<SID>/SYS/exe/run

ln -s $NEW_DIR /usr/sap/<SID>/SYS/exe/run

# Verify symlink

ls -la /usr/sap/<SID>/SYS/exe/ | grep run

# Should show: run -> run_<NEW_VERSION>

## 5.3  Update Kernel on ALL Application Server Hosts

In a distributed S/4HANA landscape, the kernel update must be performed on EVERY host running SAP application server instances. The kernel directory is host-local (not shared via NFS in standard setups).

| Instance Host | Kernel Directory | Instances |
| --- | --- | --- |
| ASCS Host (ascs-node-1) | /usr/sap/<SID>/SYS/exe/run/ on ascs-node-1 | ASCS<NR>, ERS<NR> |
| PAS Host (pas-node) | /usr/sap/<SID>/SYS/exe/run/ on pas-node | D<NR> (PAS) |
| AAS Host 1 (aas-node-1) | /usr/sap/<SID>/SYS/exe/run/ on aas-node-1 | D<NR> (AAS) |
| AAS Host 2 (aas-node-2) | /usr/sap/<SID>/SYS/exe/run/ on aas-node-2 | D<NR> (AAS) |

# Efficient approach: copy new kernel from central staging via SCP

# From the host where kernel was extracted:

for HOST in pas-node aas-node-1 aas-node-2; do

echo "=== Copying kernel to $HOST ==="

scp -r $STAGING/kernel_new/* root@$HOST:/usr/sap/<SID>/SYS/exe/run/

ssh root@$HOST 'chown -R <sid>adm:sapsys /usr/sap/<SID>/SYS/exe/run/'

ssh root@$HOST 'chmod -R 755 /usr/sap/<SID>/SYS/exe/run/'

ssh root@$HOST '/usr/sap/<SID>/SYS/exe/run/disp+work -v 2>&1 | head -3'

echo "=== Done: $HOST ==="

done

✔ TIP: If /usr/sap/<SID>/SYS is on a SHARED NFS mount across all app servers, the kernel files only need to be replaced ONCE (from any one host) since all servers share the same directory. Verify with: df -h /usr/sap/<SID>/SYS

# 6. Update Additional Components

## 6.1  Update SAP Host Agent

SAP Host Agent (saphostexec) should be updated during the same maintenance window. It can be updated independently — the ABAP stack does not need to be stopped for Host Agent updates, but it is convenient to do it during the kernel window.

# As root on each SAP host

# Option 1: Using SAPHOSTAGENT.SAR

mkdir -p /tmp/hostagent_update

SAPCAR -xvf SAPHOSTAGENT.SAR -R /tmp/hostagent_update/

# Run Host Agent installer

/tmp/hostagent_update/saphostexec -upgrade

# Option 2: Silent installation

/tmp/hostagent_update/saphostexec -install

# Verify Host Agent version

/usr/sap/hostctrl/exe/saphostexec -version

# Start Host Agent

/usr/sap/hostctrl/exe/saphostexec -start

# Verify running

ps -ef | grep saphostexec | grep -v grep

## 6.2  Verify and Update IGS (Internet Graphic Server)

The IGS version should always be aligned with the kernel version. It handles chart rendering in SAP GUI and SAPscript/Smartforms. Check the IGS compatibility note before updating.

# Check current IGS version

ls -la /usr/sap/<SID>/SYS/exe/run/igsexe

/usr/sap/<SID>/SYS/exe/run/igsexe -version 2>&1

# IGS files are already included in the kernel extraction if you used

# IGSEXE.SAR and IGSHELPER.SAR during Section 3.3 extraction

# Verify presence in new kernel:

ls $STAGING/kernel_new/ | grep -i igs

# Confirm IGS version in new kernel directory

$STAGING/kernel_new/igsexe -version 2>&1

## 6.3  Update DBJARS (HANA JDBC Drivers)

DBJARS contains the HANA JDBC driver JAR files used by the ABAP stack for database connectivity. These must be compatible with both the SAP kernel version and the HANA database version.

# Verify DBJARS were extracted with the kernel (Section 3.3)

ls $STAGING/kernel_new/ | grep -E '\.jar|ngdbc'

# Should see: ngdbc.jar, sapdbc.jar, etc.

# Confirm files are in the kernel directory after copy

ls /usr/sap/<SID>/SYS/exe/run/ | grep -E '\.jar'

📌 NOTE: DBJARS must be present in the kernel run directory. If missing, ABAP-to-HANA connectivity will fail at startup. Always include DBJARS.SAR in every kernel update.

# 7. Start SAP Instances (Post-Update)

Start SAP instances in the correct sequence: ASCS first (Message Server and Enqueue), then ERS, then PAS, then AAS. This ensures the enqueue server is available before application processes start.

## 7.1  Instance Start Sequence

| Order | Instance | Start Command | Verify Startup |
| --- | --- | --- | --- |
| 1st | ABAP Central Services (ASCS) | su - <sid>adm sapcontrol -nr <ASCS_NR> -function Start | sapcontrol -nr <ASCS_NR> -function GetProcessList → msg_server GREEN |
| 2nd | Enqueue Replication Server (ERS) | su - <sid>adm sapcontrol -nr <ERS_NR> -function Start | sapcontrol -nr <ERS_NR> -function GetProcessList → enrepserver GREEN |
| 3rd | Primary Application Server (PAS) | su - <sid>adm sapcontrol -nr <PAS_NR> -function Start | sapcontrol -nr <PAS_NR> -function GetProcessList → disp+work GREEN |
| 4th | Additional Application Servers (AAS) | su - <sid>adm sapcontrol -nr <AAS_NR> -function Start | sapcontrol -nr <AAS_NR> -function GetProcessList → disp+work GREEN |

# Alternative: start all instances at once from PAS host

su - <sid>adm

startsap ALL

## 7.2  Monitor Startup Progress

# Watch all instances starting – run from any app server

su - <sid>adm

# Monitor overall process status

watch -n 5 'sapcontrol -nr <NR> -function GetProcessList'

# Check ASCS startup (message server log)

tail -f /usr/sap/<SID>/ASCS<NR>/work/dev_ms

# Check PAS dispatcher startup

tail -f /usr/sap/<SID>/D<NR>/work/dev_disp

# Check work process activation

tail -f /usr/sap/<SID>/D<NR>/work/dev_w0

# Check ICM (Internet Communication Manager) startup

tail -f /usr/sap/<SID>/D<NR>/work/dev_icm

## 7.3  Expected Startup Process States

| Process | Instance | Expected State | Log File |
| --- | --- | --- | --- |
| msg_server | ASCS | GREEN | dev_ms in /usr/sap/<SID>/ASCS<NR>/work/ |
| enserver | ASCS | GREEN | dev_enq in /usr/sap/<SID>/ASCS<NR>/work/ |
| enrepserver | ERS | GREEN | dev_enqrep in /usr/sap/<SID>/ERS<NR>/work/ |
| disp+work | PAS/AAS | GREEN | dev_disp in /usr/sap/<SID>/D<NR>/work/ |
| icman | PAS/AAS | GREEN | dev_icm in /usr/sap/<SID>/D<NR>/work/ |
| gwrd | PAS/AAS | GREEN | dev_rd in /usr/sap/<SID>/D<NR>/work/ |
| igswd | PAS/AAS | GREEN | dev_igs in /usr/sap/<SID>/D<NR>/work/ |

# 8. Post-Update Verification

Thorough post-update verification confirms the kernel update was successful and the system is stable. These checks must be completed and signed off before returning the system to users.

## 8.1  Kernel Version Verification

# Verify new kernel version — all methods should show same version

# Method 1: OS command

su - <sid>adm

disp+work -v 2>&1 | head -5

# Method 2: sapcontrol

sapcontrol -nr <PAS_NR> -function GetVersionInfo

# Look for: KernelPatch, KernelVersion fields

# Method 3: SAP GUI transaction

# SM51 → double-click the server → Details → shows kernel version

# Method 4: ABAP parameter

# SE38 → RSPARAM → search for kern.rel and kern.patchlevel

# Compare with pre-update record

diff /tmp/kernel_pre_update.txt <(disp+work -v 2>&1)

## 8.2  System Health Verification

| # | Verification Task | Transaction / Command | Pass? |
| --- | --- | --- | --- |
| 1 | All SAP work processes GREEN on all application servers | SM50 / SM66 |  |
| 2 | Message server healthy – no errors in dev_ms trace | SM51 → Server Details |  |
| 3 | Enqueue server and replication server running | SM59 / sapcontrol GetProcessList |  |
| 4 | ICM (HTTP/HTTPS services) responding | SMICM → Services → Active |  |
| 5 | No new ABAP short dumps after startup | ST22 – check last 1 hour |  |
| 6 | No new critical system log entries | SM21 – check last 1 hour |  |
| 7 | RFC destinations operational | SM59 → Test all connections |  |
| 8 | Batch job framework active | SM65 / SM37 |  |
| 9 | Database connection alive – test query in SQL console | DBACOCKPIT / ST04 |  |
| 10 | SAP Web Dispatcher responding (if applicable) | SMICM → Monitor Dispatcher |  |
| 11 | Login to SAP GUI with test user – verify normal dialog session | SAP Logon → Functional test |  |
| 12 | SAP Fiori Launchpad accessible via browser | https://<host>:<port>/sap/bc/ui5_ui5/ui2/ushell/shells/abap/FioriLaunchpad.html |  |
| 13 | IGS responsive – run a chart rendering test | SMICM → Services → IGS |  |
| 14 | SAP Host Agent version updated and service running | /usr/sap/hostctrl/exe/saphostexec -version |  |
| 15 | Kernel version consistent across ALL application server hosts | SM51 → each server → Kernel version |  |

## 8.3  Functional Smoke Tests

Execute basic functional tests to confirm business processes are unaffected by the kernel update:

| Test Area | Test Scenario | Expected Result |
| --- | --- | --- |
| ABAP Execution | Run SE38 → RSPARAM | All kernel parameters displayed without dump |
| Batch Processing | Run a test background job via SM36 | Job completes with status Finished (no ABAP dump) |
| RFC Connectivity | SM59 → Test connection to HANA / external RF | Connection test: PING OK |
| HANA DB Query | DBACOCKPIT → SQL console: SELECT 1 FROM DUMMY | Returns row: 1 |
| FI Posting | FB01 – post a test park document | Document parked successfully |
| SAP Fiori | Open any S/4HANA Fiori app in browser | App loads and displays data |
| Print / Spool | SP01 → output a spool request | Spool output generated without error |
| Workflow | SWI1 – check workitem list accessible | Workitems visible, no errors |

## 8.4  Post-Update Documentation

# Record final post-update kernel version

echo '=== POST-UPDATE KERNEL INFO ===' > /tmp/kernel_post_update.txt

date >> /tmp/kernel_post_update.txt

disp+work -v 2>&1 >> /tmp/kernel_post_update.txt

# Save to shared documentation area

cp /tmp/kernel_post_update.txt /hana/shared/<SID>/kernel_update_$(date +%Y%m%d).txt

# Unlock SAP logon for users

# SM01 → Unlock all transactions

# SM02 → Send system message: 'Maintenance complete. System available.'

# 9. Rollback Procedure

If the new kernel causes critical issues after startup, roll back by stopping all instances and restoring the backup kernel files created in Section 3.1. The rollback procedure takes approximately 15–30 minutes.

⚠ WARNING: Rollback decision must be made quickly. Every minute the system is in an unstable state increases operational risk. Establish a go/no-go decision point 30 minutes after startup — if critical issues persist, initiate rollback immediately.

## 9.1  Rollback Decision Criteria

| Symptom / Issue | Action | Priority |
| --- | --- | --- |
| System fails to start after kernel replacement | Immediate rollback | P1 – Rollback NOW |
| Critical work processes dumping after startup | Immediate rollback | P1 – Rollback NOW |
| DB connection fails after kernel update | Immediate rollback | P1 – Rollback NOW |
| ICM / HTTP services not responding after startup | Investigate 30 min → Rollback | P2 – Decide quickly |
| Non-critical ABAP dumps in new programs | Fix via SAP Note, no rollback | P3 – Investigate |
| Minor performance degradation | Monitor, raise support message | P3 – No rollback |

## 9.2  Kernel Rollback Steps

# ── STEP 1: Stop ALL SAP instances immediately ──

su - <sid>adm

stopsap ALL

# Verify stopped

ps -ef | grep disp+work | grep -v grep   # must be empty

# ── STEP 2: Identify backup directory ──

cat /tmp/kernel_backup_path.txt

# OR

ls -ldt /usr/sap/<SID>/SYS/exe/kernel_backup_*/

# Use the most recent (top) entry

# ── STEP 3: Restore backup kernel ──

su - root

BACKUP_DIR=$(cat /tmp/kernel_backup_path.txt | awk '{print $3}')

KERNEL_RUN=/usr/sap/<SID>/SYS/exe/run

# Remove new (failed) kernel files

rm -rf $KERNEL_RUN/*

# Restore from backup

cp -rp $BACKUP_DIR/* $KERNEL_RUN/

# Restore permissions

chown -R <sid>adm:sapsys $KERNEL_RUN/

chmod -R 755 $KERNEL_RUN/

chmod 4755 $KERNEL_RUN/disp+work

chmod 4755 $KERNEL_RUN/msg_server

# ── STEP 4: Verify rollback version ──

$KERNEL_RUN/disp+work -v 2>&1 | head -5

# Must show ORIGINAL (pre-update) version

# ── STEP 5: Restart SAP instances ──

su - <sid>adm

startsap ALL

# ── STEP 6: Verify system operational ──

sapcontrol -nr <NR> -function GetProcessList

# All processes GREEN — rollback successful

# ── STEP 7: Notify stakeholders & open SAP support message ──

# Create SAP Support incident with: kernel version, issue description,

# relevant work/ICM trace from /usr/sap/<SID>/D<NR>/work/

# 10. Special Scenarios

## 10.1  Kernel Update on HA Cluster (ASCS / ERS Pacemaker)

In a Pacemaker-managed ASCS/ERS cluster, the kernel update requires putting the cluster in maintenance mode before stopping instances to prevent unintended failover.

# ── Step 1: Put Pacemaker cluster in maintenance mode ──

crm configure property maintenance-mode=true

crm_mon -1   # verify maintenance mode

# ── Step 2: Stop ASCS and ERS instances ──

# Stop the cluster resources (NOT via Pacemaker — directly via sapcontrol)

sapcontrol -nr <ASCS_NR> -function Stop

sapcontrol -nr <ERS_NR>  -function Stop

# ── Step 3: Update kernel on ASCS host ──

# (Same procedure as Section 5)

cp -rp $STAGING/kernel_new/* /usr/sap/<SID>/SYS/exe/run/

chown -R <sid>adm:sapsys /usr/sap/<SID>/SYS/exe/run/

# ── Step 4: Also update kernel on ERS node ──

ssh root@ers-node-2 'cp -rp ... && chown ...'

# ── Step 5: Restart ASCS and ERS directly ──

sapcontrol -nr <ASCS_NR> -function Start

sapcontrol -nr <ERS_NR>  -function Start

# ── Step 6: Disable maintenance mode ──

crm configure property maintenance-mode=false

crm_mon -1   # verify all resources STARTED

## 10.2  Zero-Downtime Kernel Update (Rolling — AAS Instances)

If the landscape has multiple AAS instances behind a load balancer (Web Dispatcher), individual AAS instances can be updated one at a time without taking the full system offline. ASCS and PAS still require downtime.

- Remove AAS-1 from Web Dispatcher routing (set to 'Maintenance' in SMICM)

- Wait for active sessions on AAS-1 to drain (SM04 – user count = 0)

- Stop AAS-1: sapcontrol -nr <AAS_NR> -function StopSystem ALL

- Replace kernel on AAS-1 (Section 5 steps)

- Start AAS-1: sapcontrol -nr <AAS_NR> -function Start

- Restore AAS-1 in Web Dispatcher routing

- Repeat for AAS-2, AAS-3, etc.

- Update ASCS and PAS during a separate (shorter) maintenance window

📌 NOTE: The rolling approach for AAS instances reduces user impact but still requires downtime for ASCS and PAS. The kernel on ASCS/PAS hosts must match AAS hosts — mixed kernel versions are not supported.

## 10.3  Kernel Update on S/4HANA Cloud Private Edition (PCE)

In SAP S/4HANA Cloud Private Edition (PCE / NS2 environments), kernel updates are typically managed by SAP or the managed service provider. However, customer Basis teams in co-managed scenarios may perform them following additional PCE-specific guidelines:

- Raise a Change Request in SAP Cloud ALM before any kernel update

- Verify the kernel version is in the SAP-approved list for your PCE contract

- PCE may restrict the kernel directory path — confirm with: sapcontrol -function GetSystemInstanceList

- Some PCE environments use containerized instances — check if OS-level file replacement is permitted

- Always follow the PCE Operations Guide and engage SAP Support before proceeding

# 11. Troubleshooting

## 11.1  Common Issues & Resolution

| Issue / Symptom | Root Cause | Resolution |
| --- | --- | --- |
| disp+work fails to start; dev_disp shows 'kernel version mismatch' | SAPEXE and SAPEXEDB from different patch levels | Re-extract both SAPEXE and SAPEXEDB from SAME revision SAR; re-copy to run/ |
| 'Incompatible database library' error at startup | SAPEXEDB not updated; old HANA library still in run/ | Verify SAPEXEDB SAR extracted; re-copy; check ngdbc.jar present |
| ICM fails to start; error in dev_icm: 'SSL library not found' | SSL certificate or library path issue post-update | Check SAP Note 2927091; verify SSL certificates in sec/ directory; re-import if needed |
| IGS not starting; 'igswd not found' | IGSEXE SAR not extracted or not copied | Re-extract IGSEXE.SAR and IGSHELPER.SAR; copy to run/; restart instances |
| Work processes in restart loop in SM50 | DBJARS missing or incompatible with HANA version | Re-extract DBJARS.SAR for correct HANA version; verify ngdbc version |
| 'Permission denied' when starting instance | Wrong ownership or missing setuid bits | chown -R <sid>adm:sapsys run/; chmod 4755 disp+work msg_server |
| SM51 shows old kernel version after update | One instance host not updated or caching | Check ALL hosts via disp+work -v; restart instances; clear browser cache |
| ABAP dump: 'SYSTEM_KERNEL_VERSION_MISMATCH' | Mixed kernel versions across instances | Ensure identical kernel version on ALL app server hosts; update missing ones |
| sapcontrol: 'Could not connect to instance' | saphostexec / sapstartsrv not running | Start: /usr/sap/hostctrl/exe/saphostexec -start; then restart instance |
| Kernel update fails: 'cp: cannot overwrite… text file busy' | SAP processes still running; file in use | stopsap ALL; ps -ef ¦ grep sap; kill remaining processes; retry copy |

## 11.2  Key Log Files

| Log File Path | What to Look For |
| --- | --- |
| /usr/sap/<SID>/D<NR>/work/dev_disp | Dispatcher startup errors; kernel load failures; 'cannot open shared library' |
| /usr/sap/<SID>/D<NR>/work/dev_w0 | Work process startup errors; DB connect failures; ABAP dump triggers |
| /usr/sap/<SID>/D<NR>/work/dev_icm | ICM startup errors; SSL/TLS issues; HTTP service binding failures |
| /usr/sap/<SID>/ASCS<NR>/work/dev_ms | Message server errors; cluster registration; enqueue server communication |
| /usr/sap/<SID>/ASCS<NR>/work/dev_enq | Enqueue server errors; lock table issues |
| /usr/sap/<SID>/D<NR>/work/dev_igs* | IGS startup and rendering errors |
| /usr/sap/<SID>/D<NR>/work/dev_rd | Gateway (gwrd) errors; RFC connection issues |
| /var/log/messages OR journalctl | OS-level errors: OOM killer, disk errors, permission errors |

# 12. Master Kernel Update Checklist

This is the primary sign-off document for SAP S/4HANA kernel update events. Print and complete manually during the maintenance window, or track digitally in the change management system.

| ✓ | Phase | Task | Owner | Done |
| --- | --- | --- | --- | --- |
| ☐ | PRE | Review SAP Note 2614966 – confirm correct target kernel for S/4HANA release | Basis |  |
| ☐ | PRE | Check SAP Note 19466 for latest patch level in your kernel release line | Basis |  |
| ☐ | PRE | Download: SAPEXE, SAPEXEDB, DBJARS, IGSEXE, IGSHELPER, SAPHOSTAGENT, SAPCAR | Basis |  |
| ☐ | PRE | Verify MD5/SHA checksums of downloaded SAR files against SAP Software Center | Basis |  |
| ☐ | PRE | Document current kernel version on ALL instances and ALL hosts (disp+work -v) | Basis |  |
| ☐ | PRE | Check disk space: min 1 GB in /usr/sap/<SID>; 2 GB in /tmp or staging area | Basis |  |
| ☐ | PRE | Check SM22 / SM21 for existing kernel-related errors to track pre/post | Basis |  |
| ☐ | PRE | Create change request / maintenance ticket with approved downtime window | Delivery |  |
| ☐ | PRE | Notify users of scheduled maintenance (SM02 system message) | Basis |  |
| ☐ | PRE | Take current system backup (HANA full backup within 24 hours) | DBA |  |
| ☐ | PRE | BACKUP: Create kernel directory backup: cp -rp run/ kernel_backup_<DATE>/ | Basis |  |
| ☐ | PRE | Confirm backup integrity: du -sh run/ matches du -sh kernel_backup_<DATE>/ | Basis |  |
| ☐ | PRE | Extract all SAR files to staging/kernel_new/ directory | Basis |  |
| ☐ | PRE | Verify new disp+work version: $STAGING/kernel_new/disp+work -v | Basis |  |
| ☐ | PRE | For HA clusters: confirm Pacemaker maintenance mode will be used | Basis |  |
| ☐ | CNV | Lock SAP logon (SM01) and send final user notification (SM02) | Basis |  |
| ☐ | CNV | Wait for users to log off; confirm SM04 / AL08 clear | Basis |  |
| ☐ | CNV | Confirm no active background jobs in SM37 | Basis |  |
| ☐ | CNV | For HA: put Pacemaker in maintenance-mode=true | Basis |  |
| ☐ | CNV | Stop AAS instances: sapcontrol StopSystem ALL | Basis |  |
| ☐ | CNV | Stop PAS instance: sapcontrol StopSystem ALL | Basis |  |
| ☐ | CNV | Stop ERS instance: sapcontrol Stop | Basis |  |
| ☐ | CNV | Stop ASCS instance: sapcontrol Stop | Basis |  |
| ☐ | CNV | Verify all SAP processes stopped: ps -ef ¦ grep disp+work = EMPTY | Basis |  |
| ☐ | CNV | Copy new kernel files: cp -rp $STAGING/kernel_new/* /usr/sap/<SID>/SYS/exe/run/ | Basis |  |
| ☐ | CNV | Set ownership: chown -R <sid>adm:sapsys run/ | Basis |  |
| ☐ | CNV | Set permissions: chmod -R 755 run/ + chmod 4755 disp+work msg_server | Basis |  |
| ☐ | CNV | Verify new version in run dir: /usr/sap/<SID>/SYS/exe/run/disp+work -v | Basis |  |
| ☐ | CNV | Repeat kernel copy on ALL other application server hosts | Basis |  |
| ☐ | CNV | Update SAP Host Agent: saphostexec -upgrade | Basis |  |
| ☐ | CNV | Start ASCS instance: sapcontrol Start | Basis |  |
| ☐ | CNV | Start ERS instance: sapcontrol Start | Basis |  |
| ☐ | CNV | Start PAS instance: sapcontrol Start | Basis |  |
| ☐ | CNV | Start AAS instances: sapcontrol Start | Basis |  |
| ☐ | CNV | For HA: disable Pacemaker maintenance-mode=false | Basis |  |
| ☐ | POST | Verify new kernel version in SM51 on ALL app server hosts | Basis |  |
| ☐ | POST | All SAP work processes GREEN in SM50 / SM66 | Basis |  |
| ☐ | POST | No new entries in ST22 (ABAP dumps) since startup | Basis |  |
| ☐ | POST | No new errors in SM21 system log since startup | Basis |  |
| ☐ | POST | ICM services active: SMICM → Services show ACTIVE | Basis |  |
| ☐ | POST | RFC destinations responding: SM59 → test key connections | Basis |  |
| ☐ | POST | HANA DB connection verified: DBACOCKPIT → test query | DBA |  |
| ☐ | POST | IGS functional: test chart rendering via SMICM → IGS | Basis |  |
| ☐ | POST | SAP Fiori Launchpad accessible in browser | Functional |  |
| ☐ | POST | Functional smoke tests passed (FI post, MM PO, SM37 test job) | Functional |  |
| ☐ | POST | SAP Host Agent version verified and service running | Basis |  |
| ☐ | POST | Unlock SAP logon (SM01) and send system available notification (SM02) | Basis |  |
| ☐ | POST | Document post-update kernel version and store in runbook archive | Basis |  |
| ☐ | POST | Close change request / maintenance ticket | Delivery |  |

📘 REFERENCE: Key SAP Notes: 19466 (Kernel Strategy), 2614966 (S/4HANA Kernel Versions), 1680045 (OS Compatibility), 2879975 (Host Agent Update), 2358748 (Kernel Update Guide), 1975723 (IGS Update), 2352295 (SAPCAR), 2927091 (SSL/TLS), 3089413 (S/4HANA 2023 Min Patch).