SAP S/4HANA

System Copy Procedure

Homogeneous Copy — HANA Backup-Restore Method | New Target SID

Infrastructure Setup · OS Config · HANA Install · ABAP Install · SWPM Post-Copy · Security Hardening · Validation

| Document Type | SAP S/4HANA System Copy — Technical Runbook |
| --- | --- |
| Copy Method | Homogeneous System Copy using HANA Backup & Restore (recommended) |
| Source System | SAP S/4HANA (any environment) — SID: S4P |
| Target System | New SAP S/4HANA System — SID: S4T (Training / Sandbox / Dev) |
| Key Difference from Refresh | System Copy creates a NEW system with NEW SID on new infrastructure |
| Phases | 1-Planning → 2-Target Infrastructure → 3-Source Backup → 4-HANA Install → 5-HANA Restore → 6-ABAP Install → 7-SWPM Post-Copy → 8-Configuration → 9-Validation |
| Estimated Time | 2–5 days depending on DB size, hardware provisioning, and post-copy scope |
| SAP Notes | 1648480, 1810571, 2184948, 2058932, 1922444, 2388483, 1899726 |
| Tools | SWPM 2.0, HANA Studio, SUM, SAP Software Download Center, STMS, SE06 |
| Prepared By | M2 Partnering Solution SAP Consulting |
| Date | March 2026 |
| Version | 1.0 |

# 1. Overview — S/4HANA System Copy

An SAP S/4HANA system copy creates a new, fully independent SAP S/4HANA system from a copy of an existing system. Unlike a system refresh (which overwrites an existing target), a system copy provisions a brand-new system — including new OS infrastructure, a fresh HANA database installation, a fresh ABAP application server installation, and then restores the source system's database into the newly provisioned infrastructure. The new system receives a unique System ID (SID) and is registered independently in the SAP landscape.

System copies are used to create: training systems, sandbox environments, additional development systems, disaster recovery warm standbys, performance test systems, or to migrate an existing system to new hardware or cloud infrastructure. This guide covers the HANA Backup-Restore homogeneous system copy method — the fastest and most reliable approach when source and target run the same HANA version and OS platform.

## 1.1  System Copy vs System Refresh — Key Differences

| Attribute | System REFRESH | System COPY (this guide) |
| --- | --- | --- |
| Target SID | Same SID as existing target (S4Q stays S4Q) | New SID different from source (S4P → S4T — new system) |
| Target Infrastructure | Existing servers / VMs — HANA and ABAP already installed | NEW servers/VMs — must install OS, HANA, ABAP binaries first |
| HANA Installation | Skip — HANA already exists on target | REQUIRED — fresh HANA installation on new target host |
| ABAP Installation | Skip — ABAP already exists on target | REQUIRED — fresh ABAP installation via SWPM on new target |
| Landscape Impact | Overwrites existing system — users have downtime | New system alongside existing — source system not affected |
| Transport Routes | Existing routes updated after refresh | New transport routes must be created and configured |
| System Registration | Re-register existing system if needed | Register completely new system in SAP landscape, SLD, STMS |
| Duration | 8–24 hours | 2–5 days (includes infrastructure provisioning) |
| When Used | Regular Q-gate refresh (quarterly, bi-annual) | New system creation; hardware migration; cloud lift-and-shift |

## 1.2  System Copy Types — Homogeneous vs Heterogeneous

| Copy Type | OS | DB | Method & Notes |
| --- | --- | --- | --- |
| Homogeneous (this guide) | Same OS (e.g., Linux→Linux) | Same DB (HANA→HANA) | HANA Backup-Restore: fastest (days). Requires same HANA version on source and target. |
| Heterogeneous — OS Change | Different OS (Windows→Linux) | Same DB (HANA→HANA) | R3load export/import: slow (weeks for large systems). Use SAP DMO/SUM instead if possible. |
| Heterogeneous — DB Change | Any OS | Different DB (Oracle→HANA) | SAP Database Migration Option (DMO) via SUM: recommended. Migrates and upgrades simultaneously. |
| Heterogeneous — Both | Different OS + DB | Different DB | Most complex. Always use DMO via SUM + SAP's migration guide. Not covered in this runbook. |

## 1.3  System Identification

| Parameter | Source (S/4HANA Production) | Target (New System) |
| --- | --- | --- |
| System ID (SID) | S4P | S4T (Training) — must be unique in SAP landscape |
| HANA SID | HDB | HDB (can be same — different host) |
| Client | 100 | 100 (or as required) |
| Logical System Name | S4PCLNT100 | S4TCLNT100 (new — defined during post-copy) |
| Application Server Host | <src-app-host> | <tgt-app-host> (NEW server) |
| HANA Database Host | <src-hana-host> | <tgt-hana-host> (NEW server) |
| Instance Number (ABAP) | 00 | 00 (can differ — new system) |
| HANA Instance Number | 00 | 00 (can differ) |
| S/4HANA Release | S/4HANA 2023 SPS02 | S/4HANA 2023 SPS02 (must match exactly) |
| HANA Revision | HANA 2.0 SPS07 Rev 075 | HANA 2.0 SPS07 Rev 075 (must match exactly) |

## 1.4  Key SAP Notes & Downloads

| SAP Note / Resource | Description |
| --- | --- |
| 1648480 | System copy for SAP systems based on SAP HANA — master note |
| 1810571 | SAP HANA Database system copy — homogeneous copy procedure and prerequisites |
| 2184948 | S/4HANA post-copy activities — comprehensive checklist for new target systems |
| 2058932 | HANA Tenant Database Copy — MDC tenant copy (SYSTEMDB + tenant restore) |
| 1922444 | Installation of SAP systems based on HANA — SWPM prerequisites and procedure |
| 2388483 | S/4HANA system copy — SWPM automated post-copy activities guide |
| 1899726 | SAP HANA Database Installation Guide — target HANA installation prerequisites |
| 2342434 | HANA install with SWPM — using SWPM to install HANA DB for system copy target |
| 1625203 | BDLS logical system name conversion — mandatory during system copy |
| 2784212 | Post-copy activities automation using SWPM 2.0 for S/4HANA target systems |
| 2622754 | SAP system copy best practices — optimizing HANA backup-based system copies |
| SWPM Download | SAP Software Downloads → SAPinst → SWPM 2.0 (Software Provisioning Manager) |

# 2. Planning & Pre-Copy Activities

📋 PHASE 1 — PLANNING & PREPARATION

## 2.1  Pre-Copy Planning Checklist

| # | Task | Owner | Done |
| --- | --- | --- | --- |
| 1 | Define new SID (e.g., S4T) — verify SID not already used in SAP landscape / SLD | Basis Lead | ☐ |
| 2 | Obtain hardware / cloud VM for new target system (application server + HANA host) | Infrastructure | ☐ |
| 3 | Define installation number — request new SAP installation number for target system | Basis Lead | ☐ |
| 4 | Download required software: SWPM 2.0, S/4HANA export (if new ABAP needed), HANA installer | Basis | ☐ |
| 5 | Verify source HANA version: run HDB version on source; target HANA install must match exactly | DBA | ☐ |
| 6 | Estimate source DB size: hdbsql → M_DISK_USAGE → plan backup storage accordingly | DBA | ☐ |
| 7 | Plan backup window: source system backup should occur in off-peak hours | DBA | ☐ |
| 8 | Define transport routes for new system in STMS landscape (new domain or join existing) | Basis | ☐ |
| 9 | Plan SAP system landscape: where does new system fit (Training? Sandbox? Additional Dev?) | Delivery Lead | ☐ |
| 10 | Obtain SAP license for new system from me.sap.com (requires installation number) | Basis | ☐ |

## 2.2  Target Hardware / Cloud Infrastructure Requirements

| Component | Minimum Spec | Production-Grade Spec |
| --- | --- | --- |
| HANA Host RAM | 4× DB size (e.g., 1 TB for 250 GB DB) | 8× DB size recommended; or SAP HANA HW Sizing guide |
| HANA Host CPU | 16 cores minimum | 32–64 cores for production-grade copy |
| /hana/data Storage | 2× DB data size on NVMe/SSD | 3× DB size on NVMe RAID 10 |
| /hana/log Storage | Separate dedicated NVMe; 512 GB–2 TB | 1–4 TB NVMe dedicated (NEVER share with data) |
| ABAP App Server RAM | 128–256 GB | 256–512 GB depending on user load |
| ABAP App Server CPU | 16–32 cores | 32–64 cores for S/4HANA with Fiori |
| /usr/sap Storage | 500 GB SSD | 1 TB SSD for kernel, profiles, work dirs |
| Network (HANA↔ABAP) | 10 GbE minimum | 25 GbE recommended for S/4HANA |
| OS Version | RHEL 8.x or SLES 15.x (x86_64) | Same OS as source system (for homogeneous copy) |

## 2.3  Source System Documentation

### 2.3.1  Key Information to Capture from Source

# Source system — capture before backup

# Installation Number

# Transaction: SLICENSE → note Installation Number

# Source SID and Client

# SE16N → T000 → MANDT, SYSID

# Kernel and HANA versions

su - s4padm → disp+work -version

su - hdbadm → HDB version

# Source DB size (for storage planning on target)

hdbsql -u SYSTEM -p '<pw>' -d SYSTEMDB \

'SELECT TYPE, ROUND(SUM(TOTAL_SIZE)/1024/1024/1024,1) AS GB

FROM SYS.M_DISK_USAGE GROUP BY TYPE'

# Profile parameters

# RZ10 → export instance profile

# Note: icm ports, rdisp/wp_no_dia, rdisp/wp_no_btc

# Transport routes (STMS configuration)

# STMS → print/export landscape configuration

# 3. Target Server OS Preparation

🖥 PHASE 2 — TARGET INFRASTRUCTURE SETUP

Unlike a system refresh where the target infrastructure already exists, a system copy requires provisioning and configuring completely new server infrastructure. Both the HANA host and the ABAP application server host must be prepared at the OS level before any SAP software installation can begin.

## 3.1  OS Configuration — Both Target Hosts

### 3.1.1  Kernel Parameters (add to /etc/sysctl.conf)

# Required for SAP HANA and S/4HANA

vm.max_map_count = 2147483647

kernel.shmmni = 32768

kernel.shmmax = 21474836480

kernel.shmall = 1073741824

net.core.somaxconn = 4096

net.ipv4.tcp_max_syn_backlog = 8192

# Apply without reboot

sysctl -p

### 3.1.2  Filesystem Layout for HANA Host

# Create HANA filesystem structure

# /hana/data — column store data files

# /hana/log  — transaction log (DEDICATED NVMe)

# /hana/shared — HANA binaries, shared files

# /hana/backup — backup target (or NFS mount)

# Example with LVM on NVMe

pvcreate /dev/nvme0n1

vgcreate vg_hana_data /dev/nvme0n1

lvcreate -L 10T -n lv_data vg_hana_data

mkfs.xfs /dev/vg_hana_data/lv_data

mount /dev/vg_hana_data/lv_data /hana/data

# /hana/log on SEPARATE dedicated NVMe — critical for performance

pvcreate /dev/nvme1n1

vgcreate vg_hana_log /dev/nvme1n1

lvcreate -L 2T -n lv_log vg_hana_log

mkfs.xfs /dev/vg_hana_log/lv_log

mount /dev/vg_hana_log/lv_log /hana/log

# Persistent mounts (/etc/fstab)

/dev/vg_hana_data/lv_data /hana/data xfs defaults,nofail 0 2

/dev/vg_hana_log/lv_log   /hana/log  xfs defaults,nofail 0 2

### 3.1.3  OS Users and Groups

# Create required SAP OS groups

groupadd -g 79 sapsys

groupadd -g 1010 dba

groupadd -g 1011 oper

# SAP HANA admin user

useradd -u 1010 -g sapsys -G dba -d /usr/sap/HDB/home -m hdbadm

# SAP S/4HANA admin user (replace S4T with your SID in lowercase)

useradd -u 1020 -g sapsys -d /usr/sap/S4T/home -m s4tadm

# Set limits (/etc/security/limits.d/sap.conf)

@sapsys soft nofile 1048576

@sapsys hard nofile 1048576

@sapsys soft nproc  unlimited

hdbadm  soft nofile 1048576

## 3.2  Required OS Packages

# RHEL 8 — required packages for SAP HANA and S/4HANA

dnf install -y \

libaio libaio-devel libstdc++ libgcc \

uuidd tuned tuned-utils \

expect tcsh ksh numactl \

graphviz insserv-compat \

xfsprogs lvm2 \

openssl openssl-libs \

libssh2 libicu

# Enable and configure tuned for SAP

tuned-adm profile sap-hana

systemctl enable --now tuned

# Disable THP (Transparent Huge Pages) — required for HANA

echo 'never' > /sys/kernel/mm/transparent_hugepage/enabled

echo 'never' > /sys/kernel/mm/transparent_hugepage/defrag

# Add to /etc/rc.d/rc.local for persistence

## 3.3  SAP Host Agent Installation (Both Hosts)

# Download SAP Host Agent from SAP Software Downloads

# Install on HANA host and ABAP host

# Linux RPM install

rpm -i saphostagentrpm_<version>.rpm

# OR

./saphostctrl -install

# Verify Host Agent running

systemctl status saphost

/usr/sap/hostctrl/exe/saphostexec -version

# Expected: SAP Host Agent 7.22 or higher

# 4. Source System Backup

💾 PHASE 3 — SOURCE HANA BACKUP

Take a complete HANA backup from the source system. This backup is the data foundation of the new target system. For a system copy (as opposed to a refresh), the source system continues running normally — no downtime is required for the source. The backup is taken online.

🔶 CAUTION: For production source systems, schedule the backup during low-activity periods (e.g., night). An online HANA backup does not interrupt production users — it is fully non-disruptive. However, very large databases (> 10 TB) may temporarily impact HANA I/O performance.

## 4.1  Take Source HANA Complete Backup

# On source HANA host as hdbadm

su - hdbadm

# Backup SYSTEMDB (contains HANA system catalog)

hdbsql -u SYSTEM -p '<password>' -d SYSTEMDB \

"BACKUP DATA FOR FULL SYSTEM USING FILE

('/backup/s4t_copy_<YYYYMMDD>/S4P_SYSTEMDB')

WITH COMMENT 'System copy to S4T on <YYYYMMDD>'"

# Backup S4P tenant database

hdbsql -u SYSTEM -p '<password>' -d SYSTEMDB \

"BACKUP DATA FOR S4P USING FILE

('/backup/s4t_copy_<YYYYMMDD>/S4P_TENANT')"

# Monitor backup progress

hdbsql -u SYSTEM -p '<password>' -d SYSTEMDB \

'SELECT ENTRY_TYPE_NAME, STATE_NAME, PROGRESS_PCT,

ROUND(TRANSFERRED_SIZE/1024/1024/1024,1) AS DONE_GB,

START_TIME FROM SYS.M_BACKUP_PROGRESS'

# Verify backup success

hdbsql -u SYSTEM -p '<password>' -d SYSTEMDB \

'SELECT TOP 5 ENTRY_TYPE_NAME, STATE_NAME, START_TIME, END_TIME,

ROUND(BACKUP_SIZE/1024/1024/1024,2) AS GB, BACKUP_ID

FROM SYS.M_BACKUP_CATALOG ORDER BY START_TIME DESC'

# Expected: STATE_NAME = 'successful'

## 4.2  Transfer Backup to Target HANA Host

# Transfer backup files to new target HANA host

rsync -avz --progress \

/backup/s4t_copy_<YYYYMMDD>/ \

hdbadm@<tgt-hana-host>:/backup/s4t_copy_<YYYYMMDD>/

# Verify transfer integrity with MD5 checksum

md5sum /backup/s4t_copy_<YYYYMMDD>/S4P_TENANT_* > /tmp/src_md5.txt

ssh hdbadm@<tgt-hana-host> \

'md5sum /backup/s4t_copy_<YYYYMMDD>/S4P_TENANT_*' > /tmp/tgt_md5.txt

diff /tmp/src_md5.txt /tmp/tgt_md5.txt

# No output = files identical

# 5. SAP HANA Installation on Target Host

🗄 PHASE 4 — SAP HANA INSTALLATION ON TARGET

Install a fresh SAP HANA instance on the new target host. The HANA version installed MUST exactly match the source HANA revision — even minor version differences can prevent the restore from succeeding. For a homogeneous system copy, use the same HANA SPS and revision number.

## 5.1  Download Correct HANA Version

# Verify source HANA version

su - hdbadm

HDB version

# Example output:

# version:             2.00.075.00

# branch:              fa/hana2sp07

# git hash:            ...

# Download from SAP Software Downloads:

# Software Downloads → SAP HANA Platform → HANA 2.0 SPS07

# Download: IMDB_SERVER20_075_0-80002031.SAR

# Also download: SAPCAR (to extract .SAR files)

## 5.2  Install HANA via SWPM (Recommended)

Use SWPM 2.0 to install HANA on the target host. SWPM handles all prerequisites, creates OS users, configures file systems, and performs a clean HANA installation with the correct parameters for the S/4HANA workload.

# Extract SWPM

SAPCAR -xvf SWPM20SP18_2-80003424.SAR

# Start SWPM

./sapinst SAPINST_REMOTE_ACCESS_USER=root

# Access: https://<tgt-hana-host>:4237/sapinst

# Navigation in SWPM:

SAP HANA Database → Installation → SAP HANA Database Server

# SWPM HANA Installation Parameters:

HANA SID:                  HDB

HANA Instance Number:       00

HANA System User Password: <strong-password>

HANA Data Directory:        /hana/data

HANA Log Directory:         /hana/log

HANA Shared Directory:      /hana/shared

HANA Backup Directory:      /hana/backup

SAP Host Agent:             Use existing (if installed) or install new

# SWPM runs prerequisites check, installs HANA, configures services

# Typical duration: 30–90 minutes

## 5.3  Alternative: Manual HANA Installation

# If not using SWPM for HANA install

# Extract HANA server SAR

SAPCAR -xvf IMDB_SERVER20_075_0-80002031.SAR

# Run HANA installer

cd SAP_HANA_DATABASE

./hdbinst --sid=HDB --number=00 \

--hdbpwd='<password>' \

--datapath=/hana/data \

--logpath=/hana/log \

--sharedpath=/hana/shared \

--sapmnt=/hana/shared

# Verify HANA installed and running

su - hdbadm

HDB info

# All services should show RUNNING

## 5.4  Post-HANA-Install Verification

# Verify correct HANA version installed

su - hdbadm

HDB version

# Must match source HANA version exactly

# Verify HANA system is accessible

hdbsql -u SYSTEM -p '<password>' -d SYSTEMDB \

'SELECT VERSION FROM SYS.M_DATABASE'

# Configure HANA for the system copy

# Nothing to configure — fresh empty HANA ready for restore

# 6. HANA Database Restore — Source to Target

🔄 PHASE 5 — HANA DATABASE RESTORE

⚠ WARNING: The HANA restore replaces the freshly installed target HANA database content with the source backup. This is expected — the fresh installation provided the HANA binaries and system structure; the restore provides the actual data.

## 6.1  Restore SYSTEMDB from Source Backup

### Option A: HANA Studio (GUI — Recommended for First-Time)

- Open HANA Studio → connect to target HDB system

- Right-click system → Recover System Database

- Recovery Type: Recover to a specific data backup (No log recovery)

- Backup Path: /backup/s4t_copy_<YYYYMMDD>/

- HANA Studio discovers backup catalog automatically

- Select: S4P_SYSTEMDB_* backup entry

- Host Mapping: map <src-hana-host> → <tgt-hana-host>

- Start Recovery → monitor (10–60 min)

### Option B: hdbsql Command

# HANA must be stopped for SYSTEMDB restore

HDB stop

# Recover SYSTEMDB

hdbsql -u SYSTEM -p '<password>' -d SYSTEMDB \

"RECOVER DATABASE UNTIL TIMESTAMP '9999-12-31 23:59:59'

CLEAR LOG

USING BACKUP PATH ('/backup/s4t_copy_<YYYYMMDD>')

USING SOURCE '<src-hana-host>'

CHECK ACCESS USING FILE"

## 6.2  Restore S4P Tenant Database

# After SYSTEMDB recovered — recover tenant

hdbsql -u SYSTEM -p '<password>' -d SYSTEMDB \

"RECOVER DATABASE FOR S4P UNTIL TIMESTAMP '9999-12-31 23:59:59'

CLEAR LOG

USING BACKUP PATH ('/backup/s4t_copy_<YYYYMMDD>')

USING SOURCE '<src-hana-host>'

CHECK ACCESS USING FILE"

# Monitor recovery (30–120 min depending on DB size)

tail -f /hana/shared/HDB/HDB00/<hostname>/trace/nameserver_*.trc

## 6.3  Rename Tenant to Match Target SID

# Rename tenant from S4P to S4T (new system SID)

hdbsql -u SYSTEM -p '<password>' -d SYSTEMDB \

"ALTER DATABASE S4P RENAME TO S4T"

# Verify rename

hdbsql -u SYSTEM -p '<password>' -d SYSTEMDB \

'SELECT DATABASE_NAME, ACTIVE_STATUS FROM SYS.M_DATABASES'

# Expected: S4T | YES

## 6.4  Update HANA Configuration for Target

# Update internal HANA network configuration

hdbsql -u SYSTEM -p '<password>' -d SYSTEMDB \

"ALTER SYSTEM ALTER CONFIGURATION ('global.ini', 'SYSTEM')

SET ('communication', 'listeninterface') = '.internal'

WITH RECONFIGURE"

# Restart HANA to pick up new configuration

HDB stop && HDB start

HDB info

# All services: RUNNING

# Verify S4T tenant accessible

hdbsql -u SYSTEM -p '<password>' -d S4T \

'SELECT COUNT(*) FROM SAPHANADB."T000"'

# Expected: client count (non-zero)

# 7. SAP S/4HANA ABAP Application Server Installation

⚙ PHASE 6 — ABAP APPLICATION SERVER INSTALLATION

With the HANA database restored and the new tenant S4T active, the next step is installing the SAP S/4HANA ABAP application server on the new target ABAP host. SWPM is used to install the ABAP system, connecting it to the pre-restored HANA S4T tenant. SWPM performs a system copy installation that integrates with the existing HANA database — it does NOT create a new empty HANA DB; it uses the restored one.

## 7.1  Download Required Software

# Required for ABAP installation

# From SAP Software Downloads:

1. SWPM 2.0 (Software Provisioning Manager)

SWPM20SP18_2-80003424.SAR

2. S/4HANA Export (only if doing new ABAP install without restore)

Not needed for HANA backup-restore copy

The ABAP stack is already in the restored HANA DB

3. HANA Client (for ABAP host to connect to HANA)

IMDB_CLIENT20_<version>.SAR

4. S/4HANA Kernel (matching source system kernel version)

SAPEXE_<version>.SAR (kernel)

SAPEXEDB_<version>.SAR (DB-specific kernel)

5. SAP IGS (Internet Graphic Server)

igsexe_<version>.sar

igshelper_<version>.sar

## 7.2  Run SWPM — System Copy Target Installation

### Step 1: Start SWPM on Target ABAP Host

# Copy SWPM to target ABAP host

scp SWPM20SP18_2-80003424.SAR <tgt-app-host>:/tmp/swpm/

# On target ABAP host:

cd /tmp/swpm

SAPCAR -xvf SWPM20SP18_2-80003424.SAR

./sapinst SAPINST_REMOTE_ACCESS_USER=root

# Access: https://<tgt-app-host>:4237/sapinst

### Step 2: SWPM Navigation — System Copy Target

# SWPM Main Menu Navigation:

SAP S/4HANA → SAP HANA Database → System Copy

→ Target System → Standard System → Based on AS ABAP

# Select: 'System Copy of an Existing System'

# Source database type: SAP HANA Database

# Source system backup already restored: YES

### Step 3: SWPM Parameter Input

| SWPM Parameter | Value |
| --- | --- |
| SAP System ID (SID) | S4T — the new system SID |
| SAP System Mount Directory | /sapmnt |
| SAP Instance Number | 00 (or as planned) |
| Virtual Host Name | <tgt-app-host> (DNS resolvable hostname) |
| Message Server Port | 36<NR> |
| SAP Master Password | <master-password> — used for DDIC, SAP*, system users |
| ABAP System Administrator | s4tadm (created in OS prep) |
| HANA Database Host | <tgt-hana-host> |
| HANA Database SID | HDB |
| HANA Database Instance Number | 00 |
| HANA System User Password | <HANA SYSTEM password> |
| HANA Tenant Database | S4T (restored tenant) |
| HANA Database Client | 100 |
| Kernel Archive | Path to SAPEXE_<version>.SAR |
| HANA Client Archive | Path to IMDB_CLIENT20_<version>.SAR |

### Step 4: SWPM Post-Copy Processing

After providing all parameters, SWPM performs the post-copy processing automatically. This includes the most critical SAP post-copy tasks:

| ✓ | SWPM Automated Post-Copy Task |
| --- | --- |
| ✔ | Profile directory setup: creates /usr/sap/S4T/ directory structure and copies profiles |
| ✔ | START.SAP file creation: creates startup script for new SID S4T |
| ✔ | T000 update: updates SYSID in client table from S4P to S4T |
| ✔ | SID rename: updates all database-stored SID references from S4P to S4T |
| ✔ | BDLS execution: converts logical system names BWPCLNT* → BWTCLNT* (where applicable) |
| ✔ | License management: removes old license; prompts for new S4T license |
| ✔ | System time synchronization: updates timestamps |
| ✔ | ICM configuration: sets HTTP/HTTPS service ports for new SID |
| ✔ | Background job reset: resets system job schedules for new system |
| ✔ | SLD data registration: registers new system S4T in System Landscape Directory |

🔷 SWPM: SWPM post-copy processing is the most important automated step. Allow SWPM to complete fully without interruption. Typical duration: 2–4 hours. SWPM logs are in /tmp/sapinst_instdir/ — check periodically for errors.

## 7.3  SWPM Completion Verification

# After SWPM completes:

# 1. SWPM reports 'Installation of SAP system S4T completed'

# 2. Verify SAP processes started

su - s4tadm

sapcontrol -nr 00 -function GetProcessList

# Expected: disp+work, icman, msg_server all GREEN

# 3. Verify T000 shows new SID

# Login to S4T Client 000 → SE16N → T000 → SYSID = S4T

# 4. Check system log for errors

# SM21 → no critical errors during startup

# 8. Manual Post-Copy Activities

🔧 PHASE 7 — POST-COPY CONFIGURATION

While SWPM handles many post-copy tasks automatically, several critical activities must be performed manually after SWPM completes. These ensure the new S4T system is properly configured for its intended use and is fully independent from the source system.

## 8.1  BDLS Verification and Manual Conversion

SWPM runs BDLS automatically, but verify the conversion was complete and correct for all clients.

# Verify BDLS result

# S4T Client 000 → SE16N → TBDLS

# Should show S4TCLNT000, S4TCLNT100 (not S4PCLNT* entries)

# If BDLS missed any clients — run manually

# S4T Client 100 → BDLS

From: S4PCLNT100

To:   S4TCLNT100

# Run in background → SM37 → RBDLSMAP → FINISHED

## 8.2  License Import

# S4T Client 000 → Transaction: SLICENSE

# SWPM may have already imported license

# Verify: valid license for SID S4T; not expired

# If license not imported:

# 1. Get hardware key from SLICENSE

# 2. Generate license at me.sap.com → Systems → S4T → Generate

# 3. SLICENSE → Import → paste license

## 8.3  STMS Configuration — Register New System

# S4T must be included in the transport domain

# Option A: S4T joins existing domain (recommended)

# On Domain Controller STMS:

STMS → Overview → Systems → Add → New System

SID: S4T

Description: S/4HANA Training

Transport Directory: /usr/sap/trans (shared or new)

# Option B: S4T creates new domain (standalone sandbox)

# S4T STMS → Configure → Create Domain → S4T as controller

# Define transport routes for S4T

# STMS → Transport Routes → Configuration → Graphical Editor

# Add S4T as delivery target for Development

# Route: S4D → S4T (if training system gets transports)

## 8.4  RFC Destinations (SM59)

# Create/update RFC connections for S4T

# S4T → SolMan or Cloud ALM (if S4T is monitored)

# S4T → BW/4HANA (if S4T has BW connection)

# S4T → Gateway (if S4T has dedicated Gateway)

# S4T → External systems (update to S4T-specific endpoints)

# Delete or deactivate RFCs pointing to Production (S4P)

# SM59 → find RFC_TO_S4P → Delete

## 8.5  User Security Configuration

# Change all standard user passwords

# SU01 → DDIC, SAP*, EARLYWATCH → change to S4T-specific passwords

# Lock SAP*

# For Training systems: consider generous user setup

# SU10 → Unlock training users as required

# Reset all passwords to training-standard password

# For Sandbox systems: may give SAP_ALL to all users

# Carefully review data protection requirements first

## 8.6  RZ10 Profile Parameter Adjustment

# S4T Client 000 → Transaction: RZ10

# Update instance profile for new system parameters

# Critical parameters to update/verify for S4T:

SAPLOCALHOST:        <tgt-app-host>

rdisp/mshost:        <tgt-app-host>

icm/server_port_0:   PORT=80<NR>   (HTTP)

icm/server_port_1:   PORT=443<NR>  (HTTPS)

j2ee/dbhost:         <tgt-hana-host>

j2ee/dbname:         S4T

# Adjust resource parameters for S4T's intended load

rdisp/wp_no_dia:     20  (training system — fewer users)

rdisp/wp_no_btc:     6   (reduced background for sandbox)

em/initial_size_MB:  16384  (16 GB extended memory)

## 8.7  SE06 — Post-Installation Actions

# S4T Client 000 → Transaction: SE06

# Post-installation actions for new system → Execute

# Also execute in Client 100

## 8.8  Background Job Review

# S4T → SM37 → review all scheduled jobs

# Decision for Training/Sandbox system:

# Delete: production-specific jobs

# Month-end close, period-end, fiscal year change jobs

# External interface jobs (EDI, e-invoicing)

# Report distribution to real email recipients

# Keep: standard SAP maintenance jobs

# RDDIMPDP (transport daemon)

# RSPO0041 (spool cleanup)

# Standard authorization/security jobs

# Adjust: monitoring and collection jobs

# Point to S4T-specific monitoring tools

## 8.9  SCOT Email — Disable for Non-Production Systems

# S4T → Transaction: SCOT

# Deactivate all SCOT nodes

# S4T (Training/Sandbox) must NOT send real emails

# Optionally: configure redirect to test mailbox

# SCOT → change sender to s4t-test@company.com

## 8.10  Security Hardening for Non-Production Use

| Interface | Risk | Action for S4T |
| --- | --- | --- |
| RFC to Production | S4T sends data to PRD | SM59 → delete all RFC connections pointing to S4P/PRD |
| WE20 IDoc Partners | S4T sends IDocs to real partners | WE20 → delete all production partner profiles |
| SCOT Email | S4T emails real users | SCOT → deactivate all nodes |
| NACE Output Control | S4T prints/faxes to real printers | NACE → deactivate output condition records |
| SM59 External Systems | S4T connects to real external systems | Delete or disable Ariba, Concur, SuccessFactors connections |

## 8.11  Data Masking / Anonymization

If S4T will be used by non-production personnel who should not access production personal/sensitive data (GDPR), data masking must be applied after the system copy.

# Minimum masking for GDPR compliance:

# KNA1 → customer names, addresses

# LFA1 → vendor banking data

# PA0008 → HR salary data (if HR module copied)

# KNVK → customer contact persons

# Options:

# 1. SAP TDMS (Test Data Migration Server) — automated masking

# 2. Custom ABAP reports — targeted field updates

# 3. SAP Information Steward — data quality management

# 9. New System Registration in SAP Landscape

🗺 PHASE 8 — SAP LANDSCAPE REGISTRATION

The new S4T system must be properly registered in the SAP landscape infrastructure. Unlike a system refresh where the system is already registered, a system copy requires full registration in the System Landscape Directory (SLD), SAP Solution Manager or Cloud ALM, and the me.sap.com customer portal.

## 9.1  Register S4T in me.sap.com

- Navigate to: https://me.sap.com

- Systems & Provisioning → Systems → Register System

- Provide system details:

SID:                  S4T

Installation Number:  <new installation number>

Product:              SAP S/4HANA

Product Version:      SAP S/4HANA 2023

System Role:          Training / Sandbox

- Submit → system visible in me.sap.com after 1–2 hours

- Generate EarlyWatch Alert (EWA) license once registered

## 9.2  System Landscape Directory (SLD)

# S4T ABAP → Transaction: RZ70 (SLD Data Supplier)

# Configure SLD host and port

# SLD Host:     <sld-server-host>

# SLD Port:     50000 (or as configured)

# SLD User:     SLDDSUSER

# SLD Password: <sld-password>

# Execute data supplier push

# RZ70 → Start Data Collection

# Verify: S4T appears in SLD → System Landscape → Systems

## 9.3  Register in Cloud ALM (if applicable)

# If S4T should be monitored in Cloud ALM

# Cloud ALM → Administration → Landscape Management → Add System

System Type:   SAP S/4HANA

SID:           S4T

Description:   S/4HANA Training System

System Role:   Training

# Configure BTP destination for S4T following Cloud ALM guide

# 10. Functional & Technical Validation

✅ PHASE 9 — VALIDATION & SIGN-OFF

## 10.1  Technical Validation Checklist

| # | Check | Transaction / Tool | Pass? |
| --- | --- | --- | --- |
| 1 | SAP process list: disp+work, icman, msg_server all GREEN | sapcontrol GetProcessList | ☐ |
| 2 | SICK: all system components GREEN | SICK | ☐ |
| 3 | SM51: all instances ACTIVE | SM51 | ☐ |
| 4 | T000: SYSID = S4T (not S4P) | SE16N → T000 | ☐ |
| 5 | TBDLS: logical system = S4TCLNT100 | SE16N → TBDLS | ☐ |
| 6 | SLICENSE: valid S4T license, not expired | SLICENSE | ☐ |
| 7 | STMS: S4T in transport domain; routes configured | STMS | ☐ |
| 8 | SM21: no critical errors after startup | SM21 | ☐ |
| 9 | SM59: no RFC pointing to production (S4P) | SM59 | ☐ |
| 10 | SCOT: email sending disabled/redirected | SCOT | ☐ |
| 11 | RZ10: profile params show S4T hostname and ports | RZ11 | ☐ |
| 12 | HANA SYSTEM password changed from default | hdbsql test | ☐ |
| 13 | First S4T HANA data backup taken successfully | HANA Cockpit | ☐ |
| 14 | S4T registered in SLD; system visible in landscape | RZ70 / SLD | ☐ |
| 15 | SAP Host Agent running on both hosts | saphostexec -status | ☐ |

## 10.2  Functional Business Validation

| # | Business Check | Transaction | Expected |
| --- | --- | --- | --- |
| 1 | Login to S4T Client 100 as business user | SAP GUI / Fiori | Login successful; correct menu and roles |
| 2 | Display sales order — production data visible | VA03 | Sales order from source visible in S4T |
| 3 | Display purchase order — data accessible | ME23N | PO data from source visible |
| 4 | Display GL account posting from last period | FB03 | GL posting visible; amounts match source |
| 5 | Run a standard financial report | S_ALR_87012357 | Report executes without errors |
| 6 | Fiori Launchpad loads — tiles accessible | /ui2/flp | Launchpad loads; apps open without OData errors |
| 7 | Material master display — data correct | MM03 | Material master data from source visible |
| 8 | User authorization — user sees only authorized data | SU53 | No unexpected authorization failures |

# 11. Troubleshooting Common System Copy Issues

| Issue | Symptom | Cause | Resolution |
| --- | --- | --- | --- |
| HANA restore fails | 'Backup not compatible' error | HANA version mismatch source vs target | Check HDB version on both hosts; install exact matching HANA revision on target |
| Tenant rename fails | 'Database already exists' error | Tenant name S4T already used in this HANA | hdbsql → check M_DATABASES; rename to different name if conflict |
| SWPM fails at ABAP phase | 'Connection to HANA failed' | Wrong HANA host/tenant in SWPM params | Verify j2ee/dbhost, j2ee/dbname=S4T, HANA port 3<NR>15 accessible |
| SWPM fails — kernel error | 'Cannot load kernel' | Wrong kernel version or corrupted download | Re-download kernel from SAP Software Downloads; verify SAR not corrupted |
| SM51 shows no instances | S4T application not visible | ASCS not started; profile parameter wrong | Check sapcontrol status; verify SAPLOCALHOST in profile matches target host |
| Login fails — system ID error | 'System S4P not found' | T000/SYSID not updated to S4T | SE16N → T000 → check SYSID; SWPM may have not completed; run SE06 |
| BDLS still shows S4P entries | BDLS not fully converted | BDLS conversion incomplete | Run BDLS again in affected client; check RBDLSMAP job log for errors |
| License 'expired' on login | License error immediately | Old S4P license; S4T license not imported | SLICENSE → delete S4P license → import new S4T license |
| RFC destinations testing fails | SM59 test returns 'Connection refused' | Target host name/IP in RFC wrong | SM59 → update target host for each RFC; verify DNS resolution |
| HANA not starting after restore | 'Service not responding' | Host-specific config still has source hostname | Edit global.ini on target HANA; update all host references to target hostname |
| Profile not found on startup | 'Could not find profile' | Profile path incorrect for new SID | Check /usr/sap/S4T/SYS/profile/ directory; create if missing via SWPM |
| OS user s4tadm missing | 'User not found' during sapcontrol | OS user not created in target prep | useradd s4tadm with correct UID/GID; check /etc/passwd on target |

# 12. Master System Copy Checklist

Complete all phases in the exact order shown. Each phase depends on successful completion of the previous. The OS Setup phase must be completed before any SAP software installation.

Copy Date: ___________  Started: _________  Completed: _________  Performed By: ____________________________  Approved By: ____________________________

| ✓ | Phase | Task | Owner | Done |
| --- | --- | --- | --- | --- |
| ☐ | PLANNING | New SID (S4T) confirmed unique in SAP landscape; not conflicting with any existing system | Basis Lead |  |
| ☐ | PLANNING | Target server infrastructure provisioned: HANA host + ABAP app server | Infrastructure |  |
| ☐ | PLANNING | Correct HANA version identified on source (HDB version); target HANA software downloaded | DBA |  |
| ☐ | PLANNING | Backup storage provisioned: ≥ 2.5× source DB size at target HANA host | DBA |  |
| ☐ | PLANNING | SAP Installation Number requested for new S4T system | Basis Lead |  |
| ☐ | PLANNING | Software downloaded: SWPM 2.0, HANA installer, S4T kernel, HANA Client | Basis |  |
| ☐ | PLANNING | Source DB size measured; target /hana/data provisioned at 3× source size | DBA |  |
| ☐ | OS SETUP | Target HANA host: OS kernel parameters set (/etc/sysctl.conf); sysctl -p applied | Basis |  |
| ☐ | OS SETUP | Target HANA host: /hana/data, /hana/log (SEPARATE DISK), /hana/shared, /hana/backup filesystems created | Basis |  |
| ☐ | OS SETUP | Target HANA host: hdbadm OS user created with sapsys group | Basis |  |
| ☐ | OS SETUP | Target HANA host: THP disabled; tuned sap-hana profile active | Basis |  |
| ☐ | OS SETUP | Target ABAP host: s4tadm OS user created; /usr/sap filesystem mounted | Basis |  |
| ☐ | OS SETUP | Target ABAP host: SAP Host Agent installed and running on both hosts | Basis |  |
| ☐ | OS SETUP | Both hosts: required OS packages installed; network between hosts verified | Basis |  |
| ☐ | BACKUP | Source HANA complete data backup taken: SYSTEMDB + S4P tenant | DBA |  |
| ☐ | BACKUP | Backup STATUS = 'successful'; BACKUP_ID recorded | DBA |  |
| ☐ | BACKUP | Backup files transferred to target HANA host; MD5 checksum verified | DBA |  |
| ☐ | HANA INSTALL | SAP HANA installed on target HANA host via SWPM; version matches source exactly | DBA |  |
| ☐ | HANA INSTALL | Target HANA verified running: HDB info shows all services RUNNING | DBA |  |
| ☐ | HANA INSTALL | SYSTEMDB recovered from source backup on target HANA | DBA |  |
| ☐ | HANA INSTALL | S4P tenant recovered from source backup on target HANA | DBA |  |
| ☐ | HANA INSTALL | Tenant renamed S4P → S4T: ALTER DATABASE S4P RENAME TO S4T | DBA |  |
| ☐ | HANA INSTALL | HANA config updated for target host; HDB stop+start successful | DBA |  |
| ☐ | HANA INSTALL | S4T tenant verified accessible: T000 count query returns non-zero | DBA |  |
| ☐ | ABAP/SWPM | SWPM 2.0 launched on target ABAP host: System Copy → Target System navigation | Basis |  |
| ☐ | ABAP/SWPM | SWPM parameters entered: SID=S4T, HANA host, S4T tenant, master password | Basis |  |
| ☐ | ABAP/SWPM | SWPM completed successfully: 'Installation of SAP system S4T completed' | Basis |  |
| ☐ | ABAP/SWPM | sapcontrol GetProcessList: disp+work, icman, msg_server all GREEN | Basis |  |
| ☐ | ABAP/SWPM | T000 shows SYSID=S4T after SWPM post-copy | Basis |  |
| ☐ | POST-COPY | BDLS verified: TBDLS shows S4TCLNT000 and S4TCLNT100 (no S4P entries) | Basis |  |
| ☐ | POST-COPY | SLICENSE: valid S4T-specific license imported and active | Basis |  |
| ☐ | POST-COPY | STMS: S4T registered in transport domain; routes configured | Basis |  |
| ☐ | POST-COPY | SM59: all production RFCs (to S4P) deleted; S4T-specific RFCs created | Basis |  |
| ☐ | POST-COPY | User security: DDIC/SAP*/EARLYWATCH passwords changed to S4T-specific values | Security |  |
| ☐ | POST-COPY | SCOT: email sending disabled or redirected to test mailbox | Basis |  |
| ☐ | POST-COPY | WE20: all production IDoc partner profiles deleted/disabled | Basis |  |
| ☐ | POST-COPY | RZ10: profile parameters updated to S4T hostname, HANA host, ports | Basis |  |
| ☐ | POST-COPY | SE06: post-installation actions completed in client 000 and 100 | Basis |  |
| ☐ | POST-COPY | SM37: production-specific background jobs deleted; standard jobs adjusted | Basis |  |
| ☐ | POST-COPY | Data masking applied (if required for GDPR/data privacy) | DBA/Dev |  |
| ☐ | POST-COPY | Security hardening: all external interface connections disabled/removed | Security |  |
| ☐ | REGISTER | S4T registered in me.sap.com with correct SID and installation number | Basis |  |
| ☐ | REGISTER | S4T registered in SLD via RZ70 data supplier | Basis |  |
| ☐ | REGISTER | Cloud ALM: S4T added to Landscape Management (if monitoring required) | Basis |  |
| ☐ | REGISTER | First S4T HANA data backup taken and verified successful post-copy | DBA |  |
| ☐ | VALIDATE | SICK: all components GREEN | Basis |  |
| ☐ | VALIDATE | SM51: all instances ACTIVE | Basis |  |
| ☐ | VALIDATE | SM21: no critical errors after SWPM and startup | Basis |  |
| ☐ | VALIDATE | Login to S4T Client 100 as test user successful | Basis |  |
| ☐ | VALIDATE | Key business data display: sales order, PO, GL posting from source visible | Functional |  |
| ☐ | VALIDATE | Fiori Launchpad loads; key tiles accessible without errors | Basis |  |
| ☐ | VALIDATE | Functional sign-off: application team confirms S4T ready for use | App Lead |  |
| ☐ | VALIDATE | Change Request closed; S4T handover to operations documented | Delivery Lead |  |

📘 REFERENCE: Key SAP Notes: 1648480 (HANA system copy master), 1810571 (HANA DB system copy procedure), 2184948 (S/4HANA post-copy activities), 2058932 (MDC tenant copy), 1922444 (S/4HANA installation with HANA), 2388483 (SWPM post-copy automation), 1899726 (HANA installation guide), 2784212 (SWPM 2.0 post-copy for S/4HANA), 1625203 (BDLS), 2622754 (System copy best practices). SWPM 2.0 Guide: help.sap.com/docs/SWPM. SAP Installation Guides: help.sap.com/docs/SAP_S4HANA_ON-PREMISE. SAP HANA Installation Guide: help.sap.com/docs/SAP_HANA_PLATFORM.